Recommendations
Recommendations

---
Beta
The alpha phase has validated that there is value in continuing this project into a beta phase, with the additional scope of building working software in the form of an online service.
Four broad options were considered for continuing this work in beta.

---
Option 1 - pattern development
Continue the development of the common service pattern, with the output being a complete and detailed common service pattern that has been tested and can be adopted by authorities as a best practice guide
Pros	Cons	Risks
A detailed common service pattern would be produced that authorities can use as a blueprint for building a service	A working service for residents will not be built in beta	Lack of pattern adoption could result in benefits not being realised

---
Option 2 - build a working service
Build the service for real in the lead authority, using the partner authorities to challenge and confirm what is common, while iterating a design pattern in tandem
Pros	Cons	Risks
A working service will be delivered in beta in the lead authority / A detailed common service pattern would be produced that authorities can use as a blueprint for building a service	The build of a service during beta will be focussed on a single authority	Without strong controls and governance, the service build may not be common enough for wider adoption

---
Option 3 - build multiple services
Build the service for real in multiple authorities
Pros	Cons	Risks
Working services are built in multiple authorities during beta	Costs for multiple builds will be high / Services may diverge and the objective of a common pattern wouldn’t be realised	Multiple authorities undertaking simultaneous builds could increase costs significantly without delivering a common pattern

---
Option 4 - build in a phased approach
Build in a phased approach: start building the service for real in a lead authority and start sharing and implementing at the partner authorities during the lifetime of the project.
Pros	Cons	Risks
A single multidisciplinary team can learn from building, bringing actual value and a new user experience to residents in as short a timescale as possible. / A virtual co-creation team can ensure all partners can move ahead at the same pace.	Increased governance and direction to ensure the success of the co-creation approach.	Without strong coordination and leadership from the lead authority, the partners may not be able to achieve a build. / Without development capability in the partner authorities, they may not be able to achieve a build.
 Recommended option

---
Developing and maintaining a pattern
Developing and maintaining a pattern

---
Who should own and maintain a common service pattern?
Who should own and maintain a common service pattern?
During alpha and beta, the common service pattern will be iterated and updated by councils involved in the work.
During beta, a decision needs to be taken about who should own the pattern, where it should live, and how it should be updated and maintained.

---
BETA RECOMMENDATIONS
Expand the service pattern
The service pattern currently doesn’t explore the experience of a resident beyond the booking stage. In beta the service pattern should be expanded to cover the repair appointment and beyond:
Repair appointments
Following-up on a request/re-report a previous repair that was not fully resolved
Council conducting follow-ons
Adding compensation for when repairs miss the Right to Repair window
and
Create a pattern for an optimum experience across other channels
Iterate the existing service pattern
There were aspects of the pattern that could be more deeply investigated and are ripe for experimentation:
Further exploration into how best to introduce self-help (where appropriate) into the journey
Building the eligibility steps into the reporting journey, instead of expecting residents to read the “Before you start” information
Exploring reporting journeys via resident council online accounts
Use of gov.uk/notify as a common component for notifications at points in the journey

---
BETA RECOMMENDATIONS
Evolve the service
The service pattern reflects what is feasible within the current service, however as the underlying technology improves and the service evolves, so should the pattern:
Repairs emergencies could become capable of being handled digitally and would not need a separate reporting journey on the phone
Allow residents to abandon the reporting journey and speak to an agent if the online journey isn’t working out for them, communicating what was captured to the agents
Allow residents to track their repair and track their operative in real-time
Engage more authorities
In beta, we should publicise our work more broadly and seek feedback from other local authorities, to explore, validate and iterate the service pattern.