MHCLG Local Digital Fund - Round 4
Application for ALPHA project funding

MHCLG are funding collaborative projects that aspire to solve shared local service problems in a common way, in keeping with the principles of the Local Digital Declaration.

Complete this form to apply for up to £100,000 of funding to do an alpha project through the Local Digital Fund. Projects are expected to contribute any necessary resource beyond the contribution asked for of MHCLG in this application.

How to complete this form
1. As well as a lead authority, make sure you have at least 2 other local authorities involved as project partners in your application.
2. Make sure all project partners, including the lead authority, have signed the Local Digital Declaration.
3. Make sure the lead authority has senior stakeholder commitment to the project from the relevant service manager (question 1.3).
4. Make sure you have approval from the lead authority’s Section 151 (finance) officer (questions 1.4). We will email the officer to confirm their commitment.
5. Make sure each project partner has a single point of contact for the project (question 3.1).
6. Make sure you have approval and commitment from the named senior stakeholder from one of your project partners (question 3.2). We will email the person to confirm their commitment.
7. Please make a copy of this template. Make sure you complete all sections of this form, referring to Local Digital Fund Prospectus 2019/2020 and assessment criteria for further guidance:
- Lead authority details
- Project details
- Project partner details
- Agreement with MHCLG
All completed application forms must be returned as a word document (.doc) to fund@localdigital.gov.uk by 5:00pm on 14 February 2020.

Lead authority details
1.1 Lead authority name
Barnsley Metropolitan Borough Council

1.2 Name of person leading this application / Single point of contact, must be from the lead authority
Name	David Robinson
Role	Service Director of IT / Customer, Information & Digital Services
Email	davidrobinson@barnsley.gov.uk
Phone number	07736 194707

1.3 Service Manager from lead authority
Name	Debbie Cooper
Role	Senior Commercial Services Officers / Financial Services
Email	debbiecooper@barnsley.gov.uk

1.4 Section 151 Officer from lead authority
Name	Neil Copley
Role	Service Director of Finance / Financial Services
Email	neilcopley@barnsley.gov.uk

2. Project details
2.1 Title of the project to appear on the Local Digital website / Suggested title format: “Exploring [insert proposed ideas] to address [insert problem area]?” / You may want to come back to this once you’ve answered the rest of the questions
Exploring income management and e-payments systems

2.2 What are the proposed ideas that you will test arising from your previous discovery research phase? / How will you test your hypotheses and insights from your discovery phase? / What further research will you carry out during alpha? / How will this work be developed and tested across multiple councils? / With supportive narrative, please link to any relevant outputs from your previous discovery phase, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Taking the outputs and learnings from our Discovery phase, including our riskiest assumptions, user needs, benefits case, etc. we need to test how we: / Handle Automated Telephone Payments (ATP) / Allow Chip & Pin (face to face) payments / Handle self-service configuration of matching/routing rules / Allow self-service management of file imports / exports and their configuration / Improve the available APIs and their documentation to allow for real-time Product / Allow users to hold multiple roles in the system incl. a new read-only view / Find out how to best give finance officers data quality assurances across upgrades / Enable GOV.UK Pay to be used as a payment provider. / Ensure the product is accessible (i.e. audit and certification) / Review whether the product is compliant with PCI-DSS / Review whether the product is compliant with General Data Protection Rules / Prove that hosting of the product on suitable cloud/IaaS works (incl. upgrade to Infrastructure / Set up the backend data structures most appropriately to ensure appropriate availability, scalability and resilience (i.e. SQL or NoSQL) / Handle multiple clients using the product at the same time (i.e. multi-instance or multi-tenant) / Facilitate council VPN connectivity where necessary / Host the product in the most appropriate way, i.e. AWS, GaaP, Azure, on-premise, etc. considering operational costs and practicalities / Determine how the ETL aspects of the Income Management function best work, i.e. within the product or away from it using other tools that council’s already have / Define professional services and identify what they’ll cover and how they’ll be engaged, e.g. change requests, implementations, training, etc. / Establish the development backlog of the product so that it continues to meet user needs and legislative demands, with a clear roadmap / Outline key performance indicators and critical success factors for continual monitoring and improvement of the product and associated wraps / Establish what appropriate staffing levels look like for short, medium and long term operation of the product and associated wraps / Research cost models from incumbent suppliers as a means for comparison against the ongoing operating costs of the product and associated wraps / Determine preferred option for software provision, i.e. open source vs. sales / Create a business plan that includes appropriate cost models for achieving sustainability in time / Determine what council’s think of our the proposition, whether it meets their needs and adjust accordingly / Create a single page website demonstrating the IMS offer / Develop contractual terms and conditions for clients onboarding to the product, that align with Public Service Use License / Design the support arrangements, contact mechanisms and associated service level agreements for clients to use / Determine who the first clients of the product and associated wraps will be - who are the early adopters / We’ll assign a project partner to lead on each of these activities and bring in specific skills to support them and coordinate all of our activity overall. We’ve suggested how we might do this in this document, however it is subject to negotiation amongst the partners at project kick-off.

2.3 Describe the common problem that your alpha project will address and the users involved / The problem should be found in multiple local authorities; the users might be both local residents and local authority staff. / Have your hypotheses and assumptions changed through the process of your previous discovery phase? How? / Referring back to the User Research undertaken at discovery, explain how you expect to change and improve journeys to improve the experience of those users. / With supportive narrative, please link to any relevant outputs e.g a user journey or system map, from your previous discovery phase, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Local authorities receive thousands of pounds of income from their debtors each day which they need to process and manage effectively: / matching expected transactions against actual receipts / reconciling payments with customer accounts (for example, to show that someone has paid their council tax) / posting details into ledgers so that books can be balanced and the requirements laid out in the Service Reporting Code of Practice (SeRCOP) can be met / While that sounds relatively straight-forward, these processes are typically very complicated, involving a maze of interdependent products, intertwined with bespoke integrations and reliant on carefully timed flat-file export/import routines. Such are the complexities involved in these “systems” that if a single scheduled activity concludes out of step, the whole arrangement can break and require IT involvement to reset and put things right. / Sitting at the core of these systems are often poor, inflexible income management products that ultimately contribute to bad user experience for citizens and impose unnecessarily heavy burdens on local authorities. Operational inefficiency and double-costing are commonplace as council’s run their income management functions around their inherent shortcomings. / The supplier market is currently very small with only 2 providers and it encourages local authorities into longer, more expensive contracts than would be the case if the market was more saturated. This limitation perpetuates the situation which shows no signs of changing without targeted intervention. / A small number of local authorities have built their own income management products. Barnsley Council being one who have expressed an interest in sharing it. There is great potential to provide an effective low cost solution for all local authorities that addresses many of the issues described, noting that the Barnsley IM product: / was co-designed by Finance and IT, so user needs are at the forefront / Finance are very happy with it and are empowered to customise it / there is a positive, dynamic relationship between the Finance and IT / the product supports Finance to operate at a lower headcount / the functionality has impressed other LAs already / The Discovery phase of this project validated that: / there is a market for the Barnsley IM product to support LAs / other LAs share similar levels of dissatisfaction with their current products / other LAs are interested in a solution designed by councils, for councils / the Barnsley IM product meets the needs of other LAs / it is possible to integrate with GOV.UK Pay to offer LAs a holistic solution / with appropriate arrangements, LAs would adopt the Barnsley IM product / Those outputs can be found at https://drive.google.com/open?id=1GO2soISYCRZVdPl2armyzIhgg0rqjdOiiVLCDvsDcfI / The alpha phase of this project will design, prototype and test solutions to the findings discovered so far and will position the Barnsley IM product ready for rollout should the project progress to a beta phase. / Ultimately, this project intends to introduce a new IM product to the marketplace, developed by the local government sector, for the local government sector. This should disrupt the marketplace and push the incumbent suppliers into improving their offers in the face of new competition. At the very least, it will offer council’s an alternative option that could be much more effective and offer a better overall experience.

2.4 Describe the scale of economic and financial benefits from addressing the problem, both at a local and national level, and how you will estimate future costs and benefits from a potential solution. / What is the cost of the problem that could be addressed? (cashable benefits, indirect savings, quantifiable social and economic benefits) / How do you plan to estimate the costs and benefits of a potential beta? / With supportive narrative, please link to any relevant outputs from your previous discovery phase, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
We produced a narrative around the benefits case that we produced during our Discovery project: / https://docs.google.com/document/d/1cZvmuYgJdVuwlBsyfgdviEOBPnBBGpgiF9i5YS5FO6s/edit / This outlines the potential cashable and efficiency savings that we anticipate might be possible should the Barnsley IM be rolled out nationally. / During alpha we plan to design, prototype and test the overall proposition which will help to refine these numbers and should help us to shape up an estimate of the potential costs and benefits should we progress to a beta phase of the project.

2.5 How will you set up the project to ensure a collaborative, iterative approach between all partners? / What tools will your team use to practically manage the project (given that there may be physical distance between partners), so that everyone remains actively engaged and the project progresses? / What governance structures will you use to allow the project partners to work together effectively throughout the project? / (word count guide: 400)
While it is expected that Barnsley will lead this bid, taking lessons learned from our discovery phase, we will immediately establish a collaborative project team with our partners. This team will be jointly responsible for putting the wider project governance in place which will have iterative, agile methods at its heart, adopting typical Scrum processes. / In order to communicate amongst a geographically dispersed team we will use an appropriate range of collaboration tools including: / Slack / Trello / Google Drive / Google Hangouts / YouTube / Blog Posts / To ensure the success of our alpha project we will enlist the services of an experienced support agency to drive the project and to coordinate key stakeholders as it progresses. Subject to recruiting an agency with appropriate licenses, we may also use the paid tools we have experience of from our discovery phase - Zoom and Miro. Or we may use some of the project funding to temporarily acquire these. If the agency is able to make other collaborative tools available, we will also consider these. / We will also: / Hold daily stand-ups via video conference / Hold regular show and tells, streamed and made available online afterwards / Use Slack channel for ongoing communications / Trello board to manage the agile sprints and track progress / Co-produce documents using Google tools

2.6 Who are the relevant service owners and senior stakeholders that will need to be bought into the project to ensure its success? / How would your project actively engage with the relevant service owners and another senior stakeholder from each of the partner authorities? / (word count guide: 400)
Initial stages of the project will seek to draw out stakeholders from each partner, leaning on their lead contacts to secure relevant individuals - we anticipate these will include: / Digital teams / Customer service teams / Finance professionals / Income managers / IT professionals / Business systems analysts / Active IM system users / Customers / To inform engagement activities, we will: / identify who our individual stakeholders are and what our goals are for engaging with them / understand who we have, how they’re best interacted with and what tools we have to engage with them most effectively / draw up a communication plan and a RACI matrix to ensure we trigger appropriate engagements with the right stakeholders at the right time / review this regularly / We anticipate holding an initial project kick-off session with our partners that we’ll record and publish to YouTube as an introduction to the project, its aims, ambitions and to how the agile methodology that we’ll follow (typical Scrum practices). This will be shared with all stakeholders throughout the project as an introduction to it, and made available publicly (likely supported by a blog post). / Each stakeholder will also be invited to join the income-management Slack channel for communication purposes and to attend recorded show & tell sessions. They’ll also be invited to any specific tools they might need to see, e.g. Trello, Miro, Google Drive, etc. / Additionally, the project will seek to engage senior stakeholders within partner organisations, using a range of media and using Change Management best practice. This specific engagement will focus on the benefits of the project with the aim of securing senior stakeholder buy-in to this Alpha project and potentially beyond. Through gaining approval from Senior Management, Barnsley has a track record of replacing legacy technology with in-house solutions and will bring this experience to bear.

2.7 Describe how your project team will have the skills and time available to deliver the project in an iterative/agile, and user-centred way? / Are there any existing user research and testing, service design or development skills in the team? / Is there any experience of agile, iterative working practice in the team? / Will the project team undertake any training during the project? / Do you plan to engage any suppliers to deliver any aspects of the project? If so, how will you do procure and work with them? / (word count guide: 400)
Each of the project partners have strong experience of working in an agile, iterative and user-centred way, however we would like to take up the offer of training with regards to helping this multi-organisation team work in a truly collaborative way. / Having concluded the discovery project with support from dxw, the Barnsley team now have some experience of carrying out user research. / However, we intend to continue with the external support provided by dxw throughout the discovery phase of the project. Providing additional resource and specific skills (delivery manager, researcher, designer and product) we’ll be asking them to coordinate the partners and help with the production of project outputs throughout. / dxw will bring specific skills to the project team to support: / Delivery Manager - to lead on agile and lean practices, coordinate across streams and facilitate sessions. / Researcher - to support the understanding of user behaviors, needs, and motivations throughout. / Designer - to build and test prototypes of new feature interfaces and the service proposition. / Product/Analyst - to shape the product, set its strategy, roadmap, and bring new testing methodology to build works. / Huntingdonshire District Council will bring significant lean startup experience and in particular, past experience developing startup companies. This will play a key part in supporting the design of the overall proposition and suggested organisational structures. / Dorset Council have developed their own income management system within their SAP financial ledger and in doing so have significant experience of the local authority income management function and processes. They have also integrated their front end payment systems with GOV.UK Pay and are looking to resolve how they might handle ATP and Chip & PIN capabilities.

2.8 Describe any additional support you might need to run the project beyond the award of grant funding? / This might include support and guidance from the Local Digital Collaboration Unit, training and development for your project team and/or leadership, support accessing the digital marketplace to procure a specialist supplier. / (word count guide: 400)
We would appreciate support from the Local Digital Collaboration Unit as a critical friend, regularly checking in on progress reviews and providing assurance with regards to our project outputs. / While all partners are familiar with working in an agile, iterative and user-centred way, we would like to take up the offer of training with regards to helping this multi-organisation team working in a truly collaborative way. / We intend to continue with the external support provided by dxw throughout the discovery phase of the project. Providing additional resource and specific skills (delivery manager, researcher, designer and product) we’ll be asking them to coordinate the partners and help with the production of project outputs throughout. / Specialist suppliers may also be required and support to procure these quickly and in a compliant manner will be vital. This will be provided through council procurement functions and budgets spent accordingly.

2.9 How will you share openly the learnings and outputs from the project as the work develops, both with the sector and MHCLG? / Include details of any tools and networks you plan to use, and how you will update them regularly and integrate them into your project workflow eg. sector events, blogging, Twitter, GitHub site, Pipeline, Weeknotes etc. / In alpha you will be creating and testing prototypes, please outline how you intend to make your outputs of alpha accessible and reusable for others, this might include plans for guidance, patterns or platforms to support reuse / (word count guide: 400)
Barnsley Council has a strong culture of digital communication including use of blogs and sharing video content internally and externally via YouTube and social media. This was demonstrated during our Discovery phase throughout which we released week notes, streamed show & tells and openly shared our outputs from within Google Drive, Miro, Trello, Slack and Twitter. / During the alpha phase we propose to make more use of the mhclg-fund and income-management Slack channels and also update regularly on Pipeline in a more coordinated manner. / While members of the project team publish independently on their own personal blogs, Barnsley’s collaborative blogging space https://barnsley.digital was also published to it’s live infrastructure recently and is designed to be a space to share details of digital projects. This site also has an accompanying YouTube channel on which we can live stream events. / Specifically for this project to keep stakeholders engaged and excited we propose to use: / fortnightly show and tells, broadcast Live on YouTube and available for people to watch later / Blogs and week notes throughout the project / posts on Pipeline https://pipeline.localgov.digital/ / posts on Local Digital Slack (mhclg-fund and income-management channels) / In addition more traditional channels can be utilised such as regular regional CIO meets, conferences and other appropriate events.

2.10 How much funding are you applying for to complete the project? / You can apply for up to £100,000 funding for an alpha project.
£100,000

2.11 How will the total project budget be used? / Use this table to outline an anticipated high-level project budget. / You can apply for up to £100,000 funding from MHCLG for an alpha project. / If the lead authority and partner authorities plan to contribute funds to the project budget, please also outline that here.
Resource (e.g staff time, supplier, contractor, software, hardware etc.)	Time / quantity	Total cost / value	Who will pay (e.g Local Digital funding or a particular project partner)
Supplier	Delivery Manager / Researcher / Designer / Product/Analyst	£60,000	LD Fund
Contractor	1 FTE (3 months)	£22,000	LD Fund
Travel & Expenses		£6,000	LD Fund
Staff	0.5 FTE (3 months x2)	£12,000	LD Fund
Staff	Developer & Product / (3 months)	£20,000	Barnsley MBC
Staff	0.5 FTE (3 months)	£6,000	Dorset Council
Staff	0.5 FTE (3 months)	£6,000	Huntingdonshire DC

2.12 What do you think will be your biggest barriers to success? / Why? / How will you look to mitigate these? / (word count guide: 400)
The following may be barriers to the success: / resource availability from partners may impact their ability to collaborate on this delivery. Mitigation will be to plan in agile sprints and pick up items from the backlog as and when resource is available and to get a commitment for the partners to attend the regular show and tells. / having a strong enough understanding of the specifics of the deliverables required as a condition of the fund. Mitigation will be to invite regular review of our project outputs by our MHCLG lead and to ask for guidance. / geographical location of partners will demand remote working for the majority of the project. Mitigation will be to hold stand ups, and regular sprint reviews, plus to organise at least one face to face session early in the timeline. / potential need to dual run our prototypes on trial sites as they might not be willing to switch over 100% to an alpha offer; / procurement rules / mindset to get live operational deployments in place to truly test our prototypes with councils; / Information Governance sign off

3. Project partner details
3.1 List all the project partners working on the project, and the single point of contact person for each:
Project partner name	Name of single point of contact	Role of single point of contact	Email of single point of contact	Phone number of single point of contact
Dorset Council	Glen Conry	ICT Operations Manager	glen.conroy@dorsetcouncil.gov.uk	01305 224066
Huntingdonshire District Council	Tony Evans	Assistant Director - Transformation	tony.evans@huntingdonshire.gov.uk	07729 479 446

3.2 Service Manager or Senior Responsible Officer (SRO) from one of the project partners (not the lead authority)
name of project partner	Dorset Council
name of SRO	Glen Conry
role of SRO	ICT Operations Manager
email of SRO	glen.conroy@dorsetcouncil.gov.uk

4. Agreement with MHCLG
5.1 Confirm that you commit to delivering the project outputs listed in the table below by the end of August 2020	Type ‘yes’ or ‘no’
A business case or benefits case that explains the cost of the problem and the potential for savings - both to the councils involved and on a national scale.	Yes
An updated user research report, justifying the project’s conclusions.	Yes
An accessible prototype that shows others how to implement it. This could take the form of a user experience demo, set of instructions, design pattern (see Verify Local examples), playbook, data standard (see Waste standard example), open code or solution.	Yes
A conclusion justifying why the project should either move into a beta phase, extend the alpha phase, repeat alpha with a redefined scope, or if the project should stop altogether.	Yes
A funding application for a subsequent phase of development, if appropriate.	Yes

All application content and project outputs will be published on our website for the sector to learn from and encourage further collaboration.

5.2 Agreements with MHCLG	Type ‘I agree’’
We are happy for MHCLG to publish this application online so that local authorities can see what we are working on. This will include the name and email of the single point of contact of the lead authority to enable potential partners to contact you directly.	I agree
We are happy for all outputs from this project to be published under open license with a view to any organisation accessing, using or adopting them freely.	I agree
We understand that our application will only be considered if all the project partners on this application have signed the Local Digital Declaration by the time our application is reviewed.	I agree
We agree to work collaboratively with MHCLG’s lead contact, share project related data, take part in MHCLG organised events as appropriate and have regular meetings and open conversations about project scope, delivery and outputs.	I agree