MHCLG Local Digital Fund - Round 4
Application for BETA project funding
Should you have any questions regarding the Local Digital Fund application process please contact fund@localdigital.gov.uk

MHCLG are funding collaborative projects that aspire to solve shared local service problems in a common way, in keeping with the principles of the Local Digital Declaration.

Complete this form to apply for up to £350,000 of funding to do a beta project through the Local Digital Fund. Projects are expected to contribute any necessary resource beyond the contribution asked for of MHCLG in this application.

How to complete this form
1. As well as a lead authority, make sure you have at least 2 other local authorities involved as project partners in your application.
2. Make sure all project partners, including the lead authority, have signed the Local Digital Declaration.
3. Make sure the lead authority has senior stakeholder commitment to the project from the relevant service manager and Section 151 (finance) officer (questions 1.3, 1.4 and 2.8).
4. Make sure each project partner has a single point of contact for the project (question 3.1).
5. Make sure one of the other project partners has senior stakeholder commitment to the project (question 3.2).
Please make a copy of this template. Make sure you complete all sections of this form, referring to Local Digital Fund Prospectus 2019/2020 and assessment criteria for further guidance:
- Lead authority details
- Project details
- Project partner details
- Agreement with MHCLG
All completed application forms must be returned as a word document (.doc) to fund@localdigital.gov.uk by 5:00pm on 14 February 2020.

Lead authority details
1.1 Lead authority name
Royal Borough of Greenwich

1.2 Name of person leading this application / Single point of contact, must be from the lead authority
Name	Kit Collingwood
Role	Assistant Director, Digital and IT
Email	kit.collingwood@royalgreenwich.gov.uk
Phone number	07989 826927

1.3 Service Manager from lead authority
Name	Nilavra Mukerji
Role	Senior Assistant Director, Repairs and Investment
Email	Nilavra.Mukerji@royalgreenwich.gov.uk

1.4 Section 151 Officer from lead authority
Name	Damon Cook
Role	Director of Finance
Email	damon.cook@royalgreenwich.gov.uk

2. Project details
2.1 Title of the project to appear on the Local Digital website / Suggested title format: “Developing [insert proposed beta solution] so that [insert intended outcome]?” / You may want to come back to this once you’ve answered the rest of the questions
Building a digital service and common patterns for Housing Repairs Online Beta

2.2 Describe the recommendations and proposed beta solution arising from your previous alpha phase / Why have you chosen this solution from your alpha outcomes? / How will you ensure that your solution can be adopted more widely by other councils across the country? / What further research might need to be done during beta? / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
The alpha phase has validated that there is value in continuing this project into a beta phase, with the additional scope of building working software in the form of an online service. In alpha, the feasibility of a common service pattern has been tested by prototyping the service and testing it with residents and internal users across the four authorities. / Four broad options were considered for continuing this work in beta: / Continue the development of the common service pattern, with the output being a complete and detailed common service pattern that has been tested and can be adopted by authorities as a best practice guide / Build the service for real in the lead authority, using the partner authorities to challenge and confirm what is common, while iterating a design pattern in tandem / Build the service for real in multiple authorities / Build in a phased approach: start building the service for real in a lead authority and start sharing and implementing at the partner authorities during the lifetime of the project. / Option 4 is strongly recommended as it allows a single multidisciplinary team to learn from building, and will bring actual value and a new user experience to residents in as short a timescale as possible. There are cost benefits (compared to building in multiple authorities) while still realising value for other councils through the development of a pattern and reusable components. / In beta, we recommend that a real working service is built in the lead authority, with partner authorities forming a design and implementation authority that agree that the service is being built in a common way that can be adapted and adopted by other councils. A service pattern will be built and iterated in tandem to the build of the service. Design decisions (and the underlying research) will be recorded in the service pattern in addition to artefacts such as code and common configurations. This ensures that the development in beta will benefit other local authorities. / A hub and spoke model would be employed. Greenwich as the lead authority would act as the Hub and would coordinate the procurement of a supplier with development expertise with input of the partner authorities. The supplier will be tasked with both developing the service and with providing skills training to both inhouse Greenwich staff and the partner authorities. The Hub would commence beta implementation at the outset of the project. All software development would sit within the lead authority but the Hub will publish all code in the open so that the upskilled partner authorities can adapt and start to implement from the beginning. / At the outset of the project the ‘spoke’ authorities would define their own implementation plans including user research and comms. There will be a virtual co-creation team that will meet regularly to make sure all partners can move ahead at the same pace. / Research and analysis would continue throughout beta. All of the learning from implementing the pattern would continue to contribute to the pattern as well as now being expanded into the working service. In particular, the degree to which a service can exist independently of existing legacy systems (eg housing management systems, customer record systems and resource schedulers). We will jointly investigate and build initial APIs to integrate with the main back office systems in the four authorities. These vary between the four authorities with some commonality so will initially will focus on DRS and Northgate Housing and give consideration to a data standard/HACT. / The recommendation is explored further in the final project report, which includes the research that supports the decision to continue into beta and the outlie service pattern itself. This will be published by 21st February here. / The prototype that has been used to test the elements and viability of a common pattern is available here.

2.3 Describe the common problem that your beta solution will address and the users involved / The problem should be found in multiple local authorities; the users might be both local citizens and local authority staff. / What is the impact of the problem on the users of the service and on councils? / Have your hypotheses and assumptions around the problem changed through the process of your previous alpha phase? How? / We want to understand how your proposed solution would improve the overall user experience as a journey, and how it would integrate with or modify the current user journey. / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Councils are responsible for providing repairs to socially rented properties. Most users access the service by phone and it is typically the service with the highest volumes. The service is attractive to provide digitally, however when an acceptable telephone channel exists take-up is often low. The national cost of repairs call handling is estimated at over £30m per year. It is estimated that only about 50% of calls are for new repairs, implying significant levels of failure demand. Our discovery aims were to identify: / Barriers to adoption of digital repairs services / Elements best suited to automation/self-service / Optimal uses of technology to improve user satisfaction and reduce costs / If a common service pattern for end-to-end delivery of repairs is possible / How the service pattern can be mapped to the Housing Associations' Charitable Trust (HACT) repairs data standard. / The hypothesis in discovery was that a common service pattern for end-to-end housing repairs is possible which will achieve lower transaction costs, improve customer satisfaction, increase completion rates, reduce failure demand and increase digital take up. The findings through research and testing in alpha have validated this hypothesis and confirmed that there is value in continuing. / In alpha, the model service pattern from discovery has been reframed so that it is focussed on the steps from the perspective of the resident rather than the organisational steps. This reduces the risk of digitising existing processes which may not be designed around the end needs of the user. We have also learnt that there are elements of the housing repairs service that is well suited to a common service pattern, and that (because of local service delivery choices or conditions) there are areas that don’t suit a pattern. Over time, there should be a push toward standardisation on data and technology, but other elements are determined by the local housing context (e.g. tenant management organisations, large numbers of leaseholders etc). / The common service pattern should therefore be a ‘suite of patterns’ that can hang and fit together to form the whole reporting journey, but that don’t require an authority to use all of the parts if they are not able to. / Development of a digital service in beta will mean that for the first time there will be a different user experience. Alpha has been concerned with the reporting and booking journey; the end-to-end journey for a user ends with their problem being resolved. In alpha, we’ve explored the elements of the reporting journey that can increase the likelihood of success (eg first time fix) later in the journey through elements such as including photos and improving customer communication, thereby improving experience for operatives and customer service staff. / We believe that through developing and testing the prototype from the Alpha, which includes reporting, diagnosing, scheduling, amending repairs and sending reminders and alerts, we will improve the experience for tenants and leaseholders when using a repairs online service.

2.4 Describe how you plan to build your proposed beta solution / What technology will be involved? Give details of any relevant tech stacks, hosting, legacy tech, open code or open standards etc. which will influence how you build your beta. / What data will be involved? How will you manage it’s protection and security? / How will you monitor the performance and measure the success of your beta solution, tracking impact and validating benefits realisation? / How will you provide any operational support? / You might find the Government Technology Code of Practice a helpful guide in answering this question. / (word count guide: 400)
During alpha, the technology choices have been limited to using the GOV.UK Prototype Kit (https://govuk-prototype-kit.herokuapp.com/docs). This has allowed fast development and iteration, enabling regular testing of content and approaches with real users, and does not constrain the technology choices for beta. / The proposed beta solution consists of two primary elements: 1. a working service / 2. a service pattern / The technology decisions for both of these will be consistent and based on open source and open standards to maximise the re-use potential. / The GOV.UK Service Manual and Technology Code of Practice set out the policy and guidance for selecting the technology to be used when developing and maintaining a service. The decisions taken in beta will ensure that technology can be changed at a later date (avoiding vendor or technology lock-in) and that the service can be adapted as the understanding of how to meet user needs changes. / Different options have been considered for how the service should be built to meet user, service and organisation needs. We will build the service using open source frameworks such as Ruby on Rails and the GOV.UK Design System and platform components like GOV.UK Notify. The recommendation is technology agnostic regarding specific tools or languages. Appropriate security and design of secure approaches to the use and transit of data must be considered from the outset. / There will also be a co-design that will explore the integration of the reporting and booking service with existing Housing Management Systems and repairs scheduling systems. The lead authority will also lead on potential integration and configuration with DRS, and that code will also be published. Outside of these exploratory strands, there will be no other integration work. / KPIs that are aligned to the benefit realisation model designed in discovery will be agreed and measured from the start of the beta phase, in addition to operational KPIs that can be used to measure the performance of the service in a local setting. / During beta, the team responsible for building the service will also be responsible for providing operational support in a dev-ops model. During beta, the ongoing operational support requirements should be determined and appropriate support structures and capabilities designed before a service can move into Live.

2.5 Explain how your beta solution will consider the wider context of operating a live service / Tell us how your service will comply with GDPR and ensure a secure digital experience for users. / What are the potential commercial and ownership models for the service? / Are there any IP (intellectual property) or other legal issues that you need to consider? / Describe any communities of practice or networks that could support the ongoing development of your solution as a live service. / With supportive narrative, please link to any relevant outputs from your previous discovery phase, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
The use of personal data subject to GDPR will be kept to an absolute minimum and the only data used or stored in the service should be that which is necessary for the performance of the service. Information governance specialists will be consulted and involved in the design process from the outset of beta to ensure a secure experience and compliance with GDPR. / The common pattern will be an open source product owned by the community for the use of the community. There are a number of options for the stewardship of a common pattern. One option is for MHCLG to ‘host’ and ‘maintain’ the pattern, but other community ownership models will be explored in line with other products that are emerging from the MHCLG fund, including the lead authority maintaining it. There will be no IPR in this service. / Homes England have also expressed an interest in the work and would be interested in exploring ownership models. / There are several communities of practice and networks within the wider local government digital community who could support, challenge and guide the ongoing development of a common service pattern. / There are several communities of practice and networks within the wider local government housing community who could provide input and guidance - these include networks facilitated by the National Housing Federation, Housing Quality Network, MHCLG and LGA. / Whilst the pattern will be common and the tools, guidance and model code for implementing the pattern will be published in the open, the working service will be supported authority by authority, and at the point the service is productionised and is running as part of their technology estate, no other authority is responsible for the support. Each authority can choose whether and when to release the product to residents. The lead authority will maintain the common code base for the service.

2.6 Describe the estimated return on investment of the beta service/product, both at a local level and to the sector and how you plan to validate these estimates during the beta / Please provide an estimate of return on investment for project partners and for national scale. This should include consideration of quantifiable costs and benefits, including time savings, cashable financial benefits, quantifiable social benefits, development costs, implementation costs and future running costs. / Benefits should be adjusted for what alpha testing has shown to be a reasonable expectation of impact. / Describe how you plan to validate these estimates and how you plan to measure the impact of the beta service / product. / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
In discovery, the total net benefits between 2019/20 and 2030/31 were estimated at £5.08m for Southwark and £9.03m for the 4 authorities that participated in discovery. / Extrapolating this nationally, across a proportion of the remaining authorities in England with more than 1,000 units of accommodation, would enable the realisation of £99.4m to £83.4m in total net benefits (i.e. adjusted to take account of inflation) between 2019/20 and 2030/31as a result of their implementation of the ideal customer journey. / The assumptions around the benefits in alpha have been reviewed, and estimates of the level of channel shift achievable have been revised. Total net benefits arising from the four partner authorities implementing a new digital service are estimated at between £2.26m (low case) and £5.97m (high case) between 2020/21 and 2030/31. The project would be expected to realise a return on investment within 2 years. / Extrapolating this nationally, across a 50% of the remaining authorities in England with more than 1,000 units of accommodation, would enable the realisation of £19.4m (low case) to £81m (high case) in total net benefits between 2020/21 and 2030/31 as a result of their implementation of the ideal customer journey. / The business case from Alpha is currently being finalised and will be published by 21st February here.

2.7 How will you setup the project to ensure a collaborative, iterative approach between all partners and MHCLG? / What tools will your team use to practically manage the project (given that there may be physical distance between partners), so that everyone remains actively engaged and the project progresses? / What governance structures will you use to allow the project partners to work together effectively throughout the project? / (word count guide: 400)
We will use the same collaborative and iterative approach that worked well in our discovery and alpha. / For key sessions such as initiation/kick-off we have found face to face workshops effective and representatives from each partner have been fine with travelling given sufficient notice. / The project will be run in two week sprints with daily stand ups. The stand ups with partner representatives and successful beta supplier are carried out over video conferencing and allows for maintaining momentum, work prioritisation and problem resolution to happen on a daily basis. Insights will be delivered and shared at the end of each 2 week sprint with partner councils in show and tells to draw out feedback. We will also hold fortnightly sprint planning to inform priorities for the next sprint. / We will be looking to use tools such as Google’s G Suite, Trello, week notes, video conferencing, wireframe and prototyping tools, and Slack to collaborate, share designs, findings and progress on the project. / In beta, we will use a ‘hub and spoke’ model where the lead authority will convene and run ceremonies as well as hosting the successful beta supplier. The partner (‘spoke’) authorities will join and influence those ceremonies, as well as taking responsibility for their own communications and implementation internally. The lead authority will be responsible for budget management. Each authority will volunteer someone to be the lead point of contact for the project. / The Common Service Pattern would be governed by a Design Authority formed of all the partner authorities. The Design Authority would ensure that the service was being built in a common way that could be adopted by other councils and that design decisions (and the underlying research) were recorded in the service pattern in addition to artefacts such as code and common configurations, ultimately ensuring that the development in beta will benefit other local authorities.

2.8 Who are the relevant service owners and senior stakeholders that will need to be brought into the project to ensure its success? / How would your project actively engage with the relevant service owners and another senior stakeholder from each of the partner authorities? / (word count guide: 400)
The discovery and alpha stages have been critical in identifying the key stakeholders relevant to the Beta phase and we will build on their engagement in the Beta phase. We believe the key stakeholders to be: / Contact centre managers and agents / Repairs managers and operatives / Scheduling and planning officers / Senior management from each of the above teams / Digital and Housing portfolio cabinet members / IT/Application support teams / Third party organisations (HACT, housing associations, housing system suppliers, contractors) / We will have an inception kick-off workshop with stakeholders to align aspirations, manage expectations, schedule in high level activities/commitments, and outline roles and responsibilities. / We will invite our stakeholders including cabinet members and senior management to the fortnightly show and tells so that they can add their feedback and help inform priorities for the next sprint. / We will also ask the successful beta supplier to visit each of the authorities and brief service owners and senior stakeholders at the middle and end of the project. We found this effective in our alpha for continual support and commitment. / Finally, as part of submitting this beta application, each partner authority has engaged with their senior stakeholders and service owners to gain commitment and approval for this project.

2.9 Describe how your project team will have the skills and time available to deliver the project in an iterative/agile, and user-centred way? / Are there any existing development and technical architecture skills in the team? / Is there any experience of agile, iterative working practice in the team? / Will the project team undertake any training during the project? / Do you plan to engage any suppliers to deliver any aspects of the project? If so, how will you procure and work with them? / (word count guide: 400)
While some in-house capability will be available from all partners , we will advertise an opportunity on the Digital Marketplace to seek a specialist partner to: / Implement the common service pattern into a working service, exploring integration into respective backend systems. / Continue user research in our iterative designs / Deliver training to support the product at each authority, including with their in-house development and tech teams if applicable. / We intend to deliver a beta phase in line with the GDS service manual and principles. The project will be run using agile methods and in sprints. We expect the project to last around 10 weeks, with valuable insights delivered and shared at the end of each sprint. The supplier will be required to run inception workshops, fortnightly show and tells, sprint planning and retrospectives, daily stand ups and a final showcase. / All partners have taken GDS’ Agile for Teams course and have experience of agile through the alpha. Our experience has broadened through the alpha, and each partner will continue to develop their skills and contribute to the success of the group. / We recognise that key to the scalability of the project beyond the lead partner is the upskilling of technical / developer staff within the partner authorities and beyond. We will therefore ensure that the brief for the appointment of the specialist supplier includes both a focus on their ability to provide skills training and a requirement that they do so throughout the project.

2.10 Describe any additional support you might need to run the project beyond the award of grant funding? / This might include support and guidance from the Local Digital Collaboration Unit, training and development for your project team and/or leadership, support accessing the digital marketplace to procure a specialist supplier. / (word count guide: 400)
We have found guidance and support on reviewing our user research and regular progress check-ins from the Local Digital Collaboration Unit helpful during alpha and would appreciate the same support in our beta. / We found the Agile for Teams training invaluable and would welcome any further training available. / As per 2.9 we recognise that all of the partner authorities will need technical guidance and upskilling and will ensure that the specialise supplier appointed to build the service is required to do so as part of their brief. / We also recognise that another important factor to the scalability of the project is engagement and communication with relevant networks. We would benefit from support from the Local Digital Collaboration Unit in advertising and publicising the project to encourage reuse. Further detail on this is provided in the next section.

2.11 How will you actively promote the outcomes from the project to encourage re-use in order to realise the potential benefits - financial and otherwise - across the sector? / Include details of any online tools or platforms you plan to use. / Detail your planned approach to drive take-up, engagement and re-use of your solution. / (word count guide: 400)
We plan to attend relevant forums to present our journey to promote the CSP. Examples include LGA, TechUK, LocalGovCamp as well as utilising platforms such as GitHub, Slack, LinkedIn etc. / We will publish the code of the build in an open git repository. We will also publish the reusable elements in the Common Service Pattern in the open. / We would also ask the appointed supplier to use all available contacts to promote and cross-sell. / We would promote the service to residents by creating a co-ordinated communication campaign, create national hashtag and easy url (e.g royalgreenwich.gov.uk/RepairOnline, lincoln.gov.uk/RepairOnline and southwark.gov.uk/RepairOnline), as well as using existing channels such as Council social media and Resident forums (such as Royal Greenwich’s Your View group) (https://www.royalgreenwich.gov.uk/info/200303/get_involved_in_the_housing_community/1674/get_involved_in_the_greenwich_housing_community). / We would also look to utilise MHCLG’s existing local authority networks and as per 2.10 would value support from the Local Digital Collaboration unit in doing this including in using their Pipeline tool and in facilitating access to MHCLG’s housing colleagues. Similarly, we would look to work with GDS’s Local Engagement unit to reach GDS’s local authority stakeholders and with the LGA. / Engagement via local authority and housing association staffing groups and conferences would also be a key focus. Avenues for this include the Housing Quality Network, National Housing Federation and Housemark’s Asset Management group. / In London we would also look to engage with London boroughs via two key routes. Firstly, the London Office of Technology and Innovation (LOTI. Both Greenwich and Southwark are founding partners of the initiative and one of the key aims of LOTI is “Sharing & re-using: Facilitating better peer-to-peer sharing of tools, patterns and code. Supporting the scaling of initiatives that have a strong evidence base” which strongly aligns with this proposal. Secondly, we will promote the outcomes via the London Councils Housing Directors group. / At the outset of the project we would map out and document engagement and comms proposals in an engagement plan.

2.12 How much funding are you applying for to complete the project? / You can apply for up to £350,000 funding for a beta project.
£350,000

2.13 How will the total project budget be used? / Use this table to outline an anticipated high-level project budget. / You can apply for up to £350,000 funding from MHCLG for a beta project. / If the lead authority and partner authorities plan to contribute funds to the project budget, please also outline that here.
Resource (e.g staff time, supplier, contractor, software, hardware etc.)	Time / quantity	Total cost / value	Who will pay (e.g Local Digital funding or a particular project partner)
Successful supplier (including development and upskilling)	55 days x 6 people @£1000 per day per person	£330,000	Local Digital Funding
Cloud hosting based in lead authority	Throughout beta phase	£15,000	Local Digital Funding
Travel, expenses and contingency	Throughout beta phase	£5,000	Local Digital Funding
Assistant Director IT and Digital	10 days		Royal Borough of Greenwich
Snr Assistant Director Repairs and Investment	5 days		Royal Borough of Greenwich
Senior Projects Manager Repairs and Investment	50 days		Royal Borough of Greenwich
Organisational Change Lead	20 Days		City of Lincoln
Digital Change Manager	10 Days		Southwark
Senior Business Analyst	20 Days		City of Lincoln
Business Analyst	20 Days / 20 Days / 35 Days		City of Lincoln / South Kesteven DC / Southwark
Digital Project Manager	30 Days / 20 Days		Southwark / South Kesteven DC
System Support Officer	5-10 Days / 10 Days		South Kesteven DC / Southwark
Integration to existing repairs systems	Throughout beta phase	DRS £10k x 3 / Northgate £unknown	Each authority will pay for their own integrations
		Total £380,000 + value of officer time

2.14 What do you think will be your biggest barriers to success? / Why? / How will you look to mitigate these? / (word count guide: 400)
It is recognised across all partner authorities that there are a number of factors, both internal and external, that can impact the success of this project, as well as a series of measures that we can take to mitigate them: / Skills availability - lack of developer resources within the partner authorities for project and support (BAU) / Training from appointed supplier and low code, open source development environment will reduce dependence and allow upskilling of existing staff where necessary / Cultural change & channel shift - internally staff can be resistant/fearful of change, residents are familiar with a phone service and have more trust in it / Regular and informative communications via a variety of methods such as workshops, focus groups, blogs, social media / Transparency and visibility of the processes used in the project delivery / Development of a really good product that people will prefer to use / Availability of officer time - being able to gain the expertise of appropriate resources at the right times / Senior stakeholder buy-in, ensuring that priority is given to the project over other tasks / Marketing of the positives this project will provide e.g. development opportunities, networking/collaboration, contribution to better services for residents / Project plans are socialised as early as possible so officers can block out time well in advance / Well structured preparation prior to engagement sessions so best use is made of their time / Low service engagement - inclusion in project team as project champions, communications plan accounting for all stakeholders (internal and external) also seeks to engage effectively with residents, show and tells, face to face, social media, working with external organisations i.e. TMOs, / Existing technology - unreliable infrastructure and multiple systems to integrate with / review stability of existing infrastructure, work with support teams to create/maintain a stable and supported environment / procurement exercises to update legacy systems, this could be upgrades to existing software or migration/consolidation to a new system / Engagement with vendors as early as possible / Inclusion of application managers/engineers in project planning and delivery

3. Project partner details
3.1 List all the project partners working on the project, and the single point of contact person for each:
Project partner name	Name of single point of contact	Role of single point of contact	Email of single point of contact	Phone number of single point of contact
City of Lincoln Council	Fraser Trickett	Organisational Change Lead	fraser.trickett@lincoln.gov.uk	01522 873210
London Borough of Southwark	Jyde Omatajo	Digital Delivery Team	Jyde.Omotajo@southwark.gov.uk	07714 775260
South Kesteven District Council	Sam Fitt	Project Lead	s.fitt@southkesteven.gov.uk	01476 406046

Add more lines as needed.

3.2 Service Manager or Senior Responsible Officer (SRO) from one of the project partners (not the lead authority)
name of project partner	City of Lincoln Council
name of SRO	Matthew Hillman
role of SRO	Assistant Director of Investment
email of SRO	matthew.hillman@lincoln.gov.uk

4. Agreement with MHCLG
5.1 Confirm that you commit to delivering the project outputs listed in the table below by the end of August 2020	Type ‘yes’ or ‘no’
A business case or benefits case that explains the cost of the problem and the potential for savings - both to the councils involved and on a national scale.	Yes
An updated user research report, justifying the project’s conclusions.	Yes
An accessible product or service with evidence of iterative user testing, that could be used across multiple local authorities.	Yes
Guidance on how other local authorities could access or implement your product or service; this could take the form of a set of instructions, design pattern, playbook, data standard, open code or solution (see GOV.UK Prototype Kit code and guidance).	Yes
A conclusion proposing what product or service should be developed in a ‘live’ project, including evidence regarding the technical, operational and commercial considerations that support scaling/re-use.	Yes

5.2 Agreements with MHCLG	Type ‘I agree’’
We are happy for MHCLG to publish this application online so that local authorities can see what we are working on. This will include the name and email of the single point of contact of the lead authority to enable potential partners to contact you directly.	I agree
We are happy for all outputs from this project to be published under open license with a view to any organisation accessing, using or adopting them freely.	I agree
We understand that our application will only be considered if all the project partners on this application have signed the Local Digital Declaration by the time our application is reviewed.	I agree
We agree to work collaboratively with MHCLG’s lead contact, share project related data, take part in MHCLG organised events as appropriate and have regular meetings and open conversations about project scope, delivery and outputs.	I agree