MHCLG Local Digital Fund - Round 4
Application for BETA project funding
Should you have any questions regarding the Local Digital Fund application process please contact fund@localdigital.gov.uk

MHCLG are funding collaborative projects that aspire to solve shared local service problems in a common way, in keeping with the principles of the Local Digital Declaration.

Complete this form to apply for up to £350,000 of funding to do a beta project through the Local Digital Fund. Projects are expected to contribute any necessary resource beyond the contribution asked for of MHCLG in this application.

How to complete this form
1. As well as a lead authority, make sure you have at least 2 other local authorities involved as project partners in your application.
2. Make sure all project partners, including the lead authority, have signed the Local Digital Declaration.
3. Make sure the lead authority has senior stakeholder commitment to the project from the relevant service manager and Section 151 (finance) officer (questions 1.3, 1.4 and 2.8).
4. Make sure each project partner has a single point of contact for the project (question 3.1).
5. Make sure one of the other project partners has senior stakeholder commitment to the project (question 3.2).
Please make a copy of this template. Make sure you complete all sections of this form, referring to Local Digital Fund Prospectus 2019/2020 and assessment criteria for further guidance:
- Lead authority details
- Project details
- Project partner details
- Agreement with MHCLG
All completed application forms must be returned as a word document (.doc) to fund@localdigital.gov.uk by 5:00pm on 14 February 2020.

Lead authority details
1.1 Lead authority name
London Borough of Lambeth

1.2 Name of person leading this application / Single point of contact, must be from the lead authority
Name	Catherine Neal
Role	Business and Programme Delivery Manager
Email	cneal@lambeth.gov.uk
Phone number	020 7926 4024

1.3 Service Manager from lead authority
Name	Robert Bristow
Role	Interim Director, Growth, Planning & Employment
Email	RBristow@lambeth.gov.uk

1.4 Section 151 Officer from lead authority
Name	Christina Thompson
Role	Strategic Director, Finance and Investment
Email	CThompson3@lambeth.gov.uk

2. Project details
2.1 Title of the project to appear on the Local Digital website / Suggested title format: “Developing [insert proposed beta solution] so that [insert intended outcome]?” / You may want to come back to this once you’ve answered the rest of the questions
Reducing invalid planning applications: a service pattern for digital planning submissions

2.2 Describe the recommendations and proposed beta solution arising from your previous alpha phase / Why have you chosen this solution from your alpha outcomes? / How will you ensure that your solution can be adopted more widely by other councils across the country? / What further research might need to be done during beta? / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
The alpha phase is due to be completed in March 2020. By the end of alpha, our work on a prototype will be well advanced. We have developed the ‘required data’ schema that eliminates the need for many documents and look forward to undertaking further user research once the prototype is functional. Based on our discovery research, this should successfully eliminate the causes of most invalid planning applications. / This solution is structured to be adopted and adapted by multiple local authorities and/or their suppliers. / Recommendations / Our main recommendation is that the project continue into a beta. The interest and support for the solution is incredibly strong among test users and stakeholders. The progress made in producing the required data schema has been significant and supports work already done by other project teams, including the London Development Database automation project and Southwark’s Back-office Planning System (BOPS) project. / Challenges & proposed further research / We have identified some key challenges that will need further research at beta stage: / 1. Required information testing We have worked closely with officers to develop the draft schema as a common standard, and know that further additions are required to capture local variations. / 2. Integration The alpha prototype will need to be linked to mapping data, GIS data and the GOV.UK PAY service and other digital planning prototypes. / 3. Interoperability The single greatest challenge to adoption of this solution is the lack of interoperability of legacy back office systems which: / – were designed to receive documents, not data. / – do not have APIs and / or may not be willing to provide APIs / – are ‘receive only’ / A long-term strategy should be to use alternatives (such as the BOPS project) which are cloud-based, designed-for-data, and have flexible, two-way APIs. In the short term, the service must be compatible with legacy systems. There is also a possibility that LA’s could pressure existing suppliers to develop or provide suitable two-way API’s as part of their procurement processes. / We propose a transition strategy, whereby submissions generated by this service can be automatically bundled into PDFs, ready to feed into legacy systems. Each submission will have a unique ID, so the full data version of the submission can be stored, ready to be reconciled later, once better back-office systems are ready. / This strategy involves additional work now, but will enable immediate adoption of the solution. / 4. Further Development & User testing Ongoing testing with users & officers, especially around areas of friction (eg. file uploads). / 5. Nationwide adoption Pushing towards nationwide adoption and local adaptation, while exploring wider impacts.

2.3 Describe the common problem that your beta solution will address and the users involved / The problem should be found in multiple local authorities; the users might be both local citizens and local authority staff. / What is the impact of the problem on the users of the service and on councils? / Have your hypotheses and assumptions around the problem changed through the process of your previous alpha phase? How? / We want to understand how your proposed solution would improve the overall user experience as a journey, and how it would integrate with or modify the current user journey. / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Every year, councils receive thousands of planning submissions, mostly via planning portal. Each submission has to be manually checked to ensure it is ‘valid’; meaning that no required documents are missing, incomplete or incorrectly formatted. / A significant number of all applications are ‘invalid’, meaning they have to be resubmitted. This is slow, costly and hugely frustrating for applicants, and places a huge burden on councils – costing millions every year in wasted resources and failure demand. We have documented our research, understanding of the problem and proposed solution to it, on the project website. / The main hypothesis behind the project is that by asking users to submit data instead of documents we can significantly reduce – if not entirely eliminate – invalid applications. Using a combination of web form validations and dynamic forms we can preclude most mistakes, reducing administration work for local authorities, and making the process dramatically better for users. / So far, the alpha has supported this hypothesis. It is possible to eliminate most causes of invalidation, eg location plan and incorrect fee, and automate much of the validation process. Also, working with planning officers it has become clear that it is possible to standardise the information requirements for many reports. This has additional benefits, such as increasing transparency, and reducing redundant work. / We have identified additional user benefits such as cutting the workload of researching requirements, fees, etc. This solution creates a single point of access for users, and requires no prior knowledge of the planning process. / We have changed our perspective on: / a. Document scope The documents for a planning application fall into three categories: forms, reports and drawings. Our assumption was that all reports would be in-scope, all drawings would be out. In fact, we have found that some reports can be included. There is a case for standardising the structure of these, giving further benefits such as trust and accessibility. We may be able to do more than expected to reduce invalidations related to drawings by creating predefined ‘slots’. / b. User journey We are aware of significant additional benefits this solution could have elsewhere in the user’s journey, such as building control notifications, but have had to exclude many of them from the immediate service scope.

2.4 Describe how you plan to build your proposed beta solution / What technology will be involved? Give details of any relevant tech stacks, hosting, legacy tech, open code or open standards etc. which will influence how you build your beta. / What data will be involved? How will you manage it’s protection and security? / How will you monitor the performance and measure the success of your beta solution, tracking impact and validating benefits realisation? / How will you provide any operational support? / You might find the Government Technology Code of Practice a helpful guide in answering this question. / (word count guide: 400)
Scalability / One of the hidden challenges of this solution is how to scale it to multiple councils. Simply sharing open code is limited in its usefulness, since many planning authorities do not have the internal capacity to adapt and adopt that solution. They need solutions to be provided on a ‘Software as a Service’ (SaaS) basis. However, it is also essential to promote an open, interoperable ecosystem, not to create a supplier monopoly. / Approach to scalability / Our response is to take a modular approach. The solution will be openly documented as a service pattern (service map, research, schemas) and code shared under open source licence, so it can be adopted, adapted and run by any council or supplier. Our beta will be editable using the Plan✕ editor platform. This allows content to be adapted, improved and shared by planning officers and service designers without needing a coding team. The Plan✕ editor platform code is shared under a free Public Service Use Licence. / Technology stack / The beta will be built almost entirely using Javascript, mostly using React. Data is stored in a PostgreSQL database. The application is containerised; the aim being to make it host-agnostic, but is currently hosted by AWS, with security, caching and load management by Cloudflare. / Security / Because users need to return-to, share and follow their planning applications, the service will require secure user logins. Wherever available this will use the council’s existing user accounts via OAuth. / Data interoperability / The beta will pull data from external services, specifically Gov.uk Pay, OS maps, Addressbase (UPRNs), Land Registry parcels and spatial policy maps (eg Conservation areas). / It will also have an open API that will allow third party applications to submit applications to the service (within strict security requirements, including rate-limiting), and in future, to securely connect with back-office management platforms. / The full data schema for the service is openly published. Wherever possible, we have adopted existing data standards, but for many kinds of planning data there are no current schemas, so we have started and published those that we have developed during alpha. / Monitoring & measuring / We would continue user testing throughout the beta phase. We would use test submissions through the service to look for early evidence against the impact monitoring plan. We will also be able to collect usage analytics.

2.5 Explain how your beta solution will consider the wider context of operating a live service / Tell us how your service will comply with GDPR and ensure a secure digital experience for users. / What are the potential commercial and ownership models for the service? / Are there any IP (intellectual property) or other legal issues that you need to consider? / Describe any communities of practice or networks that could support the ongoing development of your solution as a live service. / With supportive narrative, please link to any relevant outputs from your previous discovery phase, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Security / We will use industry-standard procedures for user accounts, ensuring, for example, that no passwords are ever visible to anyone. A feature which we would aim to explore at beta stage would be the ability to invite other collaborators to an application. This will require an additional permissions layer. / Commercial / ongoing development model / At present most planning applications are submitted via Planning Portal, a private company. This solution represents a paradigm-shift, with councils receiving applications directly, and giving control over the information asked for. / It is possible that Planning Portal (or other private sector portals) will also adopt this service pattern, however, as councils our aim is to offer (and control) a direct ‘Apply for Planning Permission’ service ourselves. Rather than each council recruiting its own product team, our aim is to: / a. Run the service on a platform that is maintained by a single development team and provided on a SaaS basis, continually improving the platform. Initially this platform will be Plan✕, which is provided on a non-profit basis, but could be switched-out for alternative platforms by other suppliers as and when they emerge. / b. Collaborate and share improvements to the common service pattern between all councils using a ‘Git’ style model for collaboration and version control. / c. Invite other councils to adopt and adapt the service, joining a community of planning officers and service designers who are continually sharing their improvements / extensions to the service. / IP / Our expectation is that the service pattern, schemas etc will continue to be shared under Open Government Licence or similar. / Privacy / The service asks for a variety of data. The schema separates these into four classes: applicant data, application data, property data and proposal data. Any data (for example, applicant data) that could potentially fall into the GDPR definition of Personal Data is pre-tagged within this schema. This allows data to be pre-sorted, so, for example, no personal data is ever included in service analytics. This would be explored further in beta. / An advantage of councils providing a direct submissions service is that all personal data is used only for the purpose of ‘Public Task’, and this will be communicated on each council’s privacy policy, linked within the service. External platform suppliers (in this case OSL) act exclusively as data processors who are governed by a Statement of Processing Activity. A draft of this statement has already been written.

2.6 Describe the estimated return on investment of the beta service/product, both at a local level and to the sector and how you plan to validate these estimates during the beta / Please provide an estimate of return on investment for project partners and for national scale. This should include consideration of quantifiable costs and benefits, including time savings, cashable financial benefits, quantifiable social benefits, development costs, implementation costs and future running costs. / Benefits should be adjusted for what alpha testing has shown to be a reasonable expectation of impact. / Describe how you plan to validate these estimates and how you plan to measure the impact of the beta service / product. / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Partner ROI (Return on Investment) / In determining the ROI for partners, we identified the following costs and savings: / The direct saving of staff time when processing all applications. This saving arises from a lighter touch system with fewer documents and more machine readable data. / The direct saving of staff time when processing invalid applications. This is based on the various causes of invalidation being eliminated or reduced. / The direct saving of case officer time when processing all applications (for example: fast identification of documents using standard names) / The indirect saving of staff time providing advice to customers on how to submit a valid application / The direct cost of any digital license for using the RIPA tool / The direct cost of setting up the tool from (back-office integration, staff training, applicant engagement) / National ROI / In determining the ROI at a national level, we identified the following additional costs and savings to those listed for partners: / The direct saving of applicant time when making an application / The direct saving of applicant time correcting invalid applications / The direct saving of a submission fee (e.g. Planning Portal) / The indirect saving of reduced risk to projects that are determined quickly / The indirect saving of stakeholder time when responding to an application (for example: fast identification of documents using standard names) / The direct cost of the completed discovery work / The direct cost of the completed Alpha phase / The direct cost of the proposed Beta phase / Notes: / Costs and savings that could not be quantified or didn’t round to more than £1m pa have been excluded / Non-financial gains / In addition to the savings above, non-monetary gains include: / Enriched working with fewer mundane tasks / More transparent/less opaque system for users / More streamlined experience for the users / Clearer communication between back office system and users / Partner ROI / The ROI will vary according to the quantity and type of planning applications received and whether support staff or officers are used for validation. We have assumed: / 1400 planning applications per authority pa (2018 England average) / £50ph staff cost (support staff salary plus on-costs and overheads) / Invalid rate of 50% / 1 hour (low) to 4 hours (high) to validate a valid application / 2 hours (low) to 5 hours (high) to validate an invalid application (including multiple returns) / Current monetised cost of validation for a typical authority: / 700 x valid applications + 700 invalid applications / 700 x (1hr x £50) + 700 x (2hr x £50) = £105,000 pa (low) / 700 x (4hr x £50) + 700 x (5hr x £50) = £315,000 pa (high) / We have examined the nature of validation work and the causes of invalidation. Comparing these against the expected functionality of a successful beta tool, we estimate that the new system would: / Require 0.5 hours (low) to 2 hours (high) to process a valid application / Require 1 hour (low) to 2.5 hours (high) to process an invalid application / Reduce invalid applications by 80%* / *See RIPA Validation stats.xls / Future cost of validation using RIPA for a typical authority: / 1260 x valid applications + 140 invalid applications / 1260 x (0.5hr x £50) + 140 x (1hr x £50) = £38,500 pa (low) / 1260 x (2hr x £50) + 140 x (2.5hr x £50) = £143,500 pa (high) / Typical authority annual monetised saving from RIPA / £66,500 (low) / £171,500 (high) / National ROI / National figures are much more complex due to the indirect nature of many of the costs and uncertainty around figures. Our figures are based on England alone. We have assumed: / 326 local authorities / 450,000 planning applications (2018 England) / 100% adoption after 5 years, following a typical adoption curve / £300 averaged day rate of applicant / agent / 0.5 day applicant time saved when preparing an application / 0.5 day applicant time saved when dealing with an invalid application / £20 submission fee / £9m submission fees / £22m to £56m local authority direct savings / £68m application preparation savings / £27m invalid application savings / Total national annual savings £126m to £160m

2.7 How will you set up the project to ensure a collaborative, iterative approach between all partners and MHCLG? / What tools will your team use to practically manage the project (given that there may be physical distance between partners), so that everyone remains actively engaged and the project progresses? / What governance structures will you use to allow the project partners to work together effectively throughout the project? / (word count guide: 400)
Project coordination / A key success of the alpha phase was the team’s collaborative and iterative approach. We would continue using the same approach in a beta phase. / Lambeth would retain the project lead and co-ordinate the efforts of partners and suppliers. Each workstream would have a principal owner, responsible for the completion of work, with the roles shared among the partners according to skill-sets and availability. / Fortnightly Show and Tells would continue, attended (we hope) by one of the Local Digital team, rotating through the partner locations; these would continue to be recorded and shared publicly, with potential to widen to an open invitation approach. Additional ad hoc meetings throughout the sprint periods would be put in place, as during the Alpha. / Tasks would be added to the Trello board and reviewed at each meeting, along with a project Slack channel and a common document repository. / We would continue to use the project website as a space for continuous open documentation of the project and look at developing a monthly or fortnightly blog post on Medium or a similar platform. The benefits of the project website include an easier and more structured resource for interested parties to find and use information and documentation, and linking to the latest version of key outputs. / User testing / As well as continuing to hold user-testing workshops and 1-to-1 sessions with both users and stakeholders, at beta stage we would seek to gradually extend this to an invited beta with users submitting (real or dummy) applications through the service, and then asking officers to validate those applications. / Adaptation and improvement / As soon as possible, each partner council would have its own test instance of a platform running the service, for interested stakeholders to explore, test and improve or flag issues via a feedback mechanism. / Each council would have autonomy to make local adaptations (eg a rural council may be more likely to have differing information requirements than an urban one) as well as being invited to share back / suggest improvements to the common service pattern. We hope to progress this exploration to a national level. / Aligning with BOPS / We would hope to run workshops with the BOPS team. Since the two solutions support each other, there are opportunities to share knowledge, align solutions and and solve common issues, as well as ensuring data can flow between the two products.

2.8 Who are the relevant service owners and senior stakeholders that will need to be brought into the project to ensure its success? / How would your project actively engage with the relevant service owners and another senior stakeholder from each of the partner authorities? / (word count guide: 400)
As well as the main point of contact (POC) (who may or may not be one of the below) the primary stakeholders in each Council – in order of priority will be: / Assistant Director of Planning / The owner of the planning service, who would be ultimately responsible for whether the service pattern is valid as a means for submitting and validating planning applications. / Validation officers / At least one officer who has practical knowledge and experience of the validation process, and an understanding of, for example, statutory submission requirements for schemes and the required information checklists. / Digital transformation / IT systems lead / The person responsible for successfully delivering new digital services across the council, and with some oversight of interoperability between products, services and data. / Communications/Corporate / These are key stakeholders who can assist with communications, surveys etc around the project as well as making working in the open easier. / All would be invited and encouraged to attend fortnightly show-and-tells. If and when their specific input is required, the relevant POC may organise a workshop session with the project delivery team.

2.9 Describe how your project team will have the skills and time available to deliver the project in an iterative/agile, and user-centred way? / Are there any existing development and technical architecture skills in the team? / Is there any experience of agile, iterative working practice in the team? / Will the project team undertake any training during the project? / Do you plan to engage any suppliers to deliver any aspects of the project? If so, how will you procure and work with them? / (word count guide: 400)
Training / All team members have attended, Agile for Teams or Agile for Projects training. / Experience / In addition to working on the alpha phase, many of the project leaders across the partners have successfully delivered digital projects to an agile methodology. Team members also have a considerable amount of planning experience. In combination, these two perspectives have allowed us to make great progress in a short period of time. / Some partners also have particular expertise, such as Wycombe DC’s detailed workflow metrics with other partners having emerging information on similar metrics, and Southwark Council’s Back Office Planning System. / Collaborations / We will continue to keep in regular contact and alignment with key stakeholders and related / interdependent projects, for example Hackney Council with regards to their SMPA project, and Southwark Council’s BOPS. We will also look to engage with other councils who are working in the digital arena focusing on planning improvements. / Suppliers / We intend to work with Open Systems Lab (UK non-profit 9152368) as a supplier. Their team has delivered well in the alpha phase and are uniquely positioned to help deliver the beta. They have already developed the Plan✕ infrastructure that would support this service, and delivered the ‘Find out if you need planning permission’ service, which is being used by multiple councils. / Their team includes designers and developers with experience of user-centred design, data architecture, and agile development and testing of digital services. They have also been working alongside other suppliers and discovery projects in this space, which means they have an in-depth understanding of the digital planning ecosystem, and their work places a strong emphasis on openness, flexibility, adoption and interoperability between platforms. / Given their unique capability to help deliver this project, and their ongoing relationship with several of the partners, we do not intend to launch a bidding process, but rather to engage the supplier's services through the Digital Marketplace. This has the advantage of allowing us to move quickly into delivery. / All project outputs would be openly published and licensed, documented such as to allow the service pattern to be adopted by the Planning Portal or any dynamic forms platform supporting a digital planning submissions service. / Their team would deliver the beta, overseen by the lead partner and guided by the other partner POCs. OSL have prepared an outline project plan here.

2.10 Describe any additional support you might need to run the project beyond the award of grant funding? / This might include support and guidance from the Local Digital Collaboration Unit, training and development for your project team and/or leadership, support accessing the digital marketplace to procure a specialist supplier. / (word count guide: 400)
No further training would be needed during a beta phase, nor do we anticipate the need for specific work from another organisation. / We would continue to draw on the expertise and guidance of others working in the areas of the national requirements regarding planning information and validation, digital planning, data standards for planning and digital government services. This could include the Local Digital Collaboration Unit, Digital Land, Connected Places Catapult, and other suppliers. We may also invite the advice of relevant bodies such as the Planning Inspectorate, the Planning Advisory Service, the GLA and the RTPI. / We would also welcome input from other councils and their suppliers throughout the UK. / Any interested parties would be welcome to join the project show and tell sessions.

2.11 How will you actively promote the outcomes from the project to encourage re-use in order to realise the potential benefits - financial and otherwise - across the sector? / Include details of any online tools or platforms you plan to use. / Detail your planned approach to drive take-up, engagement and re-use of your solution. / (word count guide: 400)
Fortnightly Show-and-Tells / Project partners and MHCLG would be invited to fortnightly show-and-tells, either in person or by tele-conference. Invitations would be extended to any interested party. This is an opportunity to report on progress, anticipate and discuss issues, and for others to provide feedback / Slack channel / A slack channel will essentially act as an everyday extension of the show and tells. Any interested member of the community will be invited to join. The channel will be terminated at the end of the project. / GitHub / Code components will be published on GitHub, along with other supporting documentation about components, the service pattern, content guides, data schemas, flowcharts and the slides from each show and tell. / Live beta / An explorable beta of the service running on Plan✕ will be made available at a shareable URL as soon as possible.

2.12 How much funding are you applying for to complete the project? / You can apply for up to £350,000 funding for a beta project.
£350,000

2.13 How will the total project budget be used? / Use this table to outline an anticipated high-level project budget. / You can apply for up to £350,000 funding from MHCLG for a beta project. / If the lead authority and partner authorities plan to contribute funds to the project budget, please also outline that here.
Resource (e.g staff time, supplier, contractor, software, hardware etc.)	Time / quantity during 18 month project	Total cost / value	Who will pay (e.g Local Digital funding or a particular project partner)
Supplier	Dev team full & part time	£210,000	Local Digital
User Researcher	2 days pw	£43,750	Local Digital
Project Staff	2.5 days pw	£43,750	Local Digital
Project Management	2 days pw	£35,000	Local Digital
Contingency	n/a	£17,500	Local Digital
		Total £350,000

2.14 What do you think will be your biggest barriers to success? / Why? / How will you look to mitigate these? / (word count guide: 400)
Interoperability with legacy systems / As discussed in 2.2, the biggest barrier the project faces lies in the existing legacy back office systems. These are designed to receive documents, not data, they do not have APIs, and do not allow two-way communication between applicants and officers. / The long term solution to this is to encourage the development of a more flexible, open back-office system that uses data, such as BOPs. Our beta will align with this, however, it would be unwise to rely on all councils being able to immediately transition to BOPs (for commercial as well as technical reasons), so we are proposing a tactical short term approach of outputting automated PDF documents for now, which are linked back to the data itself, which can be reconciled with a future system as and when councils switch over. / Limited scope / This approach will also mitigate another potential barrier: that initially the service will support only householder applications. This tactical approach will ensure it can still yield benefits as an ‘MVP’, then, in future, seek to expand this scope to include all kinds of application. / It is possible that it may be exponentially harder to expand the scope to include large (or ‘major’) planning applications, since the information and validation requirements become more complex; however we do envisage the likelihood of the scope being able to expand in future to cover at least minor applications, and also to support later stages of the user journey (such as appeals etc) / Resistance to change / Nationwide adoption may be slowed by a resistance to a change towards how things work. For instance around standardisation of supporting documents - e.g. a Heritage Statement could be broken down to three or four key bullet points required to assess the application rather than the 15-20 pages that currently they tend to be. Another improvement that is likely to face resistance from officers could be a reduction in how much is required - one comment coming back from our national survey which supports previous research is that the most frequently requested improvement is a reduction in the volume and range of information required for validation. Recommendations for standardising Local Requirements, perhaps by region could help develop a more fluid system but would also likely meet resistance. / Our approach to change will be to begin with an opt-in / ‘coalition of the willing’ approach, and respond to such cultural barriers as we reach them.

3. Project partner details
3.1 List all the project partners working on the project, and the single point of contact person for each:
Project partner name	Name of single point of contact	Role of single point of contact	Email of single point of contact	Phone number of single point of contact
London Borough of Lambeth	Catherine Neal	Business and Programme Delivery Manager	cneal@lambeth.gov.uk	020 7926 4024
Buckinghamshire Council*	Peter Forest	Commercial and Change Manager	Peter.Forest@wycombe.gov.uk	01494 421765
London Borough of Camden	Richard Limbrick	Planning Solutions Manager	Richard.Limbrick@camden.gov.uk
London Borough of Southwark	Jack Ricketts	Planning Officer	Jack.Rickets@southwark.gov.uk	07523 505 036
London Borough of Lewisham	Chris Dale	Service Group Manager	Christopher.Dale@lewisham.gov.uk	020 831 3479

*Wycombe District Council will cease to exist on March 31 2020 and instead form part of Buckinghamshire Council. It is expected, but may not be confirmed until April, that Buckinghamshire Council will 1) sign the digital declaration (all 5 constituent authorities are currently signatories) and 2) wish to be involved in this project. If this issue runs any risk of prejudicing this application, please contact Peter Forest on 07950 999 309.

3.2 Service Manager or Senior Responsible Officer (SRO) from one of the project partners (not the lead authority)
name of project partner	London Borough of Camden
name of SRO	Richard Limbrick
role of SRO	Planning Solutions Manager
email of SRO	Richard.Limbrick@camden.gov.uk

4. Agreement with MHCLG
5.1 Confirm that you commit to delivering the project outputs listed in the table below by the end of August 2020	Type ‘yes’ or ‘no’
A business case or benefits case that explains the cost of the problem and the potential for savings - both to the councils involved and on a national scale.	Yes
An updated user research report, justifying the project’s conclusions.	Yes
An accessible product or service with evidence of iterative user testing, that could be used across multiple local authorities.	Yes
Guidance on how other local authorities could access or implement your product or service; this could take the form of a set of instructions, design pattern, playbook, data standard, open code or solution (see GOV.UK Prototype Kit code and guidance).	Yes
A conclusion proposing what product or service should be developed in a ‘live’ project, including evidence regarding the technical, operational and commercial considerations that support scaling/re-use.	Yes

5.2 Agreements with MHCLG	Type ‘I agree’’
We are happy for MHCLG to publish this application online so that local authorities can see what we are working on. This will include the name and email of the single point of contact of the lead authority to enable potential partners to contact you directly.	I agree
We are happy for all outputs from this project to be published under open license with a view to any organisation accessing, using or adopting them freely.	I agree
We understand that our application will only be considered if all the project partners on this application have signed the Local Digital Declaration by the time our application is reviewed.	I agree
We agree to work collaboratively with MHCLG’s lead contact, share project related data, take part in MHCLG organised events as appropriate and have regular meetings and open conversations about project scope, delivery and outputs.	I agree