MHCLG Local Digital Fund - Round 4
Application for BETA project funding
Should you have any questions regarding the Local Digital Fund application process please contact fund@localdigital.gov.uk

MHCLG are funding collaborative projects that aspire to solve shared local service problems in a common way, in keeping with the principles of the Local Digital Declaration.

Complete this form to apply for up to £350,000 of funding to do a beta project through the Local Digital Fund. Projects are expected to contribute any necessary resource beyond the contribution asked for of MHCLG in this application.

How to complete this form
1. As well as a lead authority, make sure you have at least 2 other local authorities involved as project partners in your application.
2. Make sure all project partners, including the lead authority, have signed the Local Digital Declaration.
3. Make sure the lead authority has senior stakeholder commitment to the project from the relevant service manager and Section 151 (finance) officer (questions 1.3, 1.4 and 2.8).
4. Make sure each project partner has a single point of contact for the project (question 3.1).
5. Make sure one of the other project partners has senior stakeholder commitment to the project (question 3.2).
Please make a copy of this template. Make sure you complete all sections of this form, referring to Local Digital Fund Prospectus 2019/2020 and assessment criteria for further guidance:
- Lead authority details
- Project details
- Project partner details
- Agreement with MHCLG
All completed application forms must be returned as a word document (.doc) to fund@localdigital.gov.uk by 5:00pm on 14 February 2020.

Lead authority details
1.1 Lead authority name
London Borough of Southwark

1.2 Name of person leading this application / Single point of contact, must be from the lead authority
Name	Jack Ricketts
Role	Planning Officer
Email	jack.ricketts@southwark.gov.uk
Phone number	020 7525 5464

1.3 Service Manager from lead authority
Name	Simon Bevan
Role	Director of Planning
Email	simon.bevan@southwark.gov.uk

1.4 Section 151 Officer from lead authority
Name	Duncan Whitfield
Role	Strategic Director of Finance and Governance
Email	duncan.whitfield@southwark.gov.uk

2. Project details
2.1 Title of the project to appear on the Local Digital website / Suggested title format: “Developing [insert proposed beta solution] so that [insert intended outcome]?” / You may want to come back to this once you’ve answered the rest of the questions
Developing the ‘assessment and recommendation’ element of a new back-office planning system (BoPS), so that public service can be improved through increased efficiency and transparency.

2.2 Describe the recommendations and proposed beta solution arising from your previous alpha phase / Why have you chosen this solution from your alpha outcomes? / How will you ensure that your solution can be adopted more widely by other councils across the country? / What further research might need to be done during beta? / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Proposed beta solution The planning system is complex and intricate. Our proposed beta solution has been prioritised as the first part of the end-to-end BoPS solution (consisting of a number of service elements that make this end-to-end service). / The BoPS system map: / BoPS system map diagram / Public-facing application system (PlanX) / Application validation (RIPA) / Assessment and recommendation (this project phase) / Public consultation and planning register (a proposed discovery phase) / Reassessment of scope during early alpha highlighted a big risk that it isn’t feasible to create the full end-to-end system in one single phase, given that there are a number of different projects focusing on different areas of this system. ‘Assessment and recommendation’ has been prioritised as the area of highest importance for the beta, as planning system processes are built primarily around this element — the ability to provide applicants with a decision. Simple application types have been prioritised based on two factors: / Over 50% of planning officers’ time is spend on these types of applications / Other related projects are also focusing on this type of application: PlanX (MHCLG funded), RIPA (Local Digital Fund round 3 funded) and Hackney Council’s ‘Submit my Planning Application’ / As an emerging interdependent planning system, the end-to-end back-office system requires a number of different elements to be able to deliver this end-to-end system and user experience. / Ensuring BoPS can be adopted across councils / To ensure we’re creating a system that can be adopted across different councils, the project approach to date has included: / Partnering with a range of authorities during discovery (GLA, Hackney Council) / Adding more authority partners during alpha (Coventry City Council, Croydon Council) to engage and provide input across the alpha process / Planning additional authority to add to the partnership during beta (Braintree District Council, Surrey Heath Borough Council) / Exploring existing planning process and testing alpha prototypes with planning teams across 14 authorities / As there’s a limited number of current back-office system suppliers, if we can develop the solution to work across Southwark Council, Braintree District Council, Coventry City Council, Croydon Council and Surrey Heath Borough Council, then we can begin to address wider authority adoption. / Further research during beta / This includes: / Beta user testing — user testing with Planning Officers and Planning Managers across multiple local authorities will form a core element of the beta phase through sprint cycles of testing functionality and gathering feedback / Related system research — research into ongoing related system progression, including Plan✕, RIPA and Hackney Council’s ‘Submit my Planning Application’ (SmPA) / Technical integration research — further research into the RIPA alpha project, continuing research into technical integrations into this part of the system, as well RIPA’s integrations with Geographic Information Systems (GIS) to automatically pull in planning constraints / Public consultation and planning register — proposed discovery phase research into two further BoPS components: public consultation and the planning register (see: element 4 in the ‘BoPS system map diagram’) / Supporting narrative / Discovery outputs can be found in the discovery report: http://bit.ly/southwark-planning-discovery. / Alpha outputs and prototype links can be found in the alpha report: http://bit.ly/southwark-bops-alpha.

2.3 Describe the common problem that your beta solution will address and the users involved / The problem should be found in multiple local authorities; the users might be both local citizens and local authority staff. / What is the impact of the problem on the users of the service and on councils? / Have your hypotheses and assumptions around the problem changed through the process of your previous alpha phase? How? / We want to understand how your proposed solution would improve the overall user experience as a journey, and how it would integrate with or modify the current user journey. / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
The common problem Every local authority in the UK has a back-office planning system to process planning applications for their residents. One single supplier has up to 90% of the market share, with only a few other options for authorities to choose from. Existing back-office systems aren’t adaptable to meet individual authority needs, resulting in poor user experience, inefficient processes and increased administration requirements. System iteration is slow, digital is not being utilised effectively and user needs aren’t being met. There needs to be a better way. “I have had some cursory discussions with Amazon about disrupting this particular area of the software market as I'm fed up with paying a fortune for what is essentially a load of out-of-date complicated rubbish. I'm sure that given the right energy and contacts that there is something that can be done about it.” — A county council on back-office planning systems. Hypotheses and assumptions Assumptions have changed across the alpha phase as more has been learned. Scope at the beginning of alpha was seeking to focus on the full end-to-end back-office planning system (as demonstrated in the alpha kick-off workshop). A series of scoping conversations, further research and engagement with MHCLG disproved this assumption, then refocusing the scope as a single system element as part of a wider system map (see: ‘BoPS system map diagram’). / During alpha, the assumption that seamless integration with existing planning registers was also disproven, resulting in recommendations of future work streams to address this issue as part of BoPS (see: ‘BoPS system map diagram’). Improving the overall user experience The proposed ‘Assessment and recommendations’ user journey has been designed, tested and iterated to make the user experience a smooth and seamless experience for Planning Officers: / “I hope this [goes] live tomorrow.” — user testing quote / “This would save a lot of time and work in repeating the same tasks as we currently do now.” — user testing quote / “It’s designed the way we want it. We love it.” — user testing quote / This includes guiding planning officers/managers through the process of assessing a simple planning application, step-by-step, acting as both a checklist to experienced planning officers and a guide to new planning officers, reducing the learning curve for graduates. The BoPS ‘Assessment and recommendations’ element hasn’t been designed to integrate with any legacy systems or user journeys, but has been designed to become the new way of “doing” planning, as part of the future planning system to improve the way this service is delivered. Supportive narrative / Discovery outputs can be found in the discovery report: http://bit.ly/southwark-planning-discovery. / Alpha outputs and prototype links can be found in the alpha report: http://bit.ly/southwark-bops-alpha.

2.4 Describe how you plan to build your proposed beta solution / What technology will be involved? Give details of any relevant tech stacks, hosting, legacy tech, open code or open standards etc. which will influence how you build your beta. / What data will be involved? How will you manage it’s protection and security? / How will you monitor the performance and measure the success of your beta solution, tracking impact and validating benefits realisation? / How will you provide any operational support? / You might find the Government Technology Code of Practice a helpful guide in answering this question. / (word count guide: 400)
Open source technology The chosen technology stack for the BoPS beta phase is Ruby on Rails — an open source development language and framework, licensed under the MIT License. As an open source technology, this will ensure that the BoPS codebase repository will be openly available and reusable across local authorities, with no barriers to access (similar to how Government Digital Service hosts open code repositories for its services. Cloud-first hosting will be implemented (e.g. Amazon Web Services, Heroku) to ensure a scalable infrastructure per application, with flexible pricing models benefitting effective hosting costs (e.g. lower costs at low traffic times). Data As the back-office system, BoPS ‘Assessment and recommendations’ will receive planning applications and data from public-facing systems (Plan✕, RIPA, Hackney Council’s ‘Submit my Planning Application’ and other, yet to be developed, front-facing systems). System data will include: / Personal and identifiable information from planning application submitters (members of the public), including: / Full name / Home address and postcode / Contact details (email address, contact telephone number) / Additional data added to the applications includes: / Planning Officer information: / Full name / Contact details (email address, contact telephone number) / Additional resident data gathered through the consultation period: / Address (gathered from GIS system) / Full name (collected as part of the process) / Email address (collected as part of the process) / Security Security will be managed through various methods, including permission-based account access (for different levels/roles of users). Monitoring performance and measuring success Performance measurements will include: / The time taken to assess a planning application and make a recommendation (notwithstanding consultation time), from application submission to decision (BoPS vs. current system) / Ongoing quantitative user research with users / Satisfaction surveys / Operational support As the end-to-end BoPS system requires all four service elements (see: BopS system map diagram), operational support won’t be required for this phase. Ongoing discussions with project partners and MHCLG are currently happening to begin defining how an operational support model could work in practice.

2.5 Explain how your beta solution will consider the wider context of operating a live service / Tell us how your service will comply with GDPR and ensure a secure digital experience for users. / What are the potential commercial and ownership models for the service? / Are there any IP (intellectual property) or other legal issues that you need to consider? / Describe any communities of practice or networks that could support the ongoing development of your solution as a live service. / With supportive narrative, please link to any relevant outputs from your previous discovery phase, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
Complying with GDPR and security To comply with GDPR, the Southwark Council planning legal team and Information Governance lawyer will be involved at regular touchpoints to ensure alignment. / BoPS ownership model / To explore the BoPS ownership model, either an existing or newly-formed Community Interest Company (CIC) could be selected to deliver the BoPS platform going forward. / More detail of the potential ownership model can be found in the alpha report (slide 67): http://bit.ly/southwark-bops-alpha. In addition, a recent post from Richard Pope looks at creating new colaborative organisations to operate shared services more widely https://www.dxw.com/2020/02/creating-new-collaborative-organisations-to-operate-shared-services/ / IP and legal risks / The intellectual property of BoPS could potentially sit in a CIC, enabling BoPS to run as a social enterprise and not-for-profit project. Until now, the sustainability model of this, and other services, has not been discussed in detail. However, beta would be the right time to investigate this in depth. / An example of this is Local Digital Services Platform C.I.C (https://beta.companieshouse.gov.uk/company/10019508), which holds the IP of two local authority services (developed with Buckinghamshire County Council) — ‘Find My Child a School Place’ and ‘Maintain my Street’. / Legal risks / We are aware that there could be a possible legal challenge by incumbent suppliers. It could be argued that central government is using public money to develop a service that is in direct competition to them. / Supporting the ongoing development / The planning system has between 100 and 200 elements, and the previous two phases of work have only been able to look at one of these elements. We identified the assessment of an application as the most important of these, as this fulfills the actual need of the applicant - ‘can I have a new kitchen, or not’?. However, in order to develop an MVP for the end-to-end service, for just simple applications, there will need to be work done on the consultation and public register elements, in addition to the front end element, although this is covered off by PlanX and the round 3 funded RIPA project. This is 1-4 as illustrated by the diagram in section 2.2. / As mentioned above, the support for ongoing monitoring has not been evaluated in detail, although as we move forward and move from product to service, this is something which will need to developed. Ongoing support for users and development of the service is essential to the success of this work and realising a return on investment. This will naturally come at a cost, but as outlined in our business case, we anticipate this to be greatly minimised, in comparison to current costs for legacy systems. / Supporting documents / Discovery outputs can be found in the discovery report: http://bit.ly/southwark-planning-discovery. / Alpha outputs and prototype links can be found in the alpha report: http://bit.ly/southwark-bops-alpha.

2.6 Describe the estimated return on investment of the beta service/product, both at a local level and to the sector and how you plan to validate these estimates during the beta / Please provide an estimate of return on investment for project partners and for national scale. This should include consideration of quantifiable costs and benefits, including time savings, cashable financial benefits, quantifiable social benefits, development costs, implementation costs and future running costs. / Benefits should be adjusted for what alpha testing has shown to be a reasonable expectation of impact. / Describe how you plan to validate these estimates and how you plan to measure the impact of the beta service / product. / With supportive narrative, please link to any relevant outputs from your previous discovery and alpha phases, either with an accessible url or page reference in an attached pdf. / (word count guide: 400)
A detailed breakdown of our benefits case has been provided: https://drive.google.com/drive/folders/1axpzQNjrzC9hyfjvzp-eQVJI7Yxk3Qo3 / Simple applications (householder, certificates of lawfulness and minor) account for 50% of total time spent by council planning officers processing applications and is therefore the focus of our initial beta. This is based on historic time and motion studies within Southwark council and validated by four other councils. Around 50% of this time is wasted on routine, repetitive, administrative tasks which could be eliminated by a better back-office planning system. This data is based on qualitative research conducted during discovery and alpha phases and would be further validated by comparative A/B testing with the new system and the old systems during beta. / Based on an hourly cost of £60 per hour, we estimate potential annual savings for Southwark council specifically of £270k for simple applications only. If adopted by all councils in England, the total annual saving on simple applications would be £43m. We anticipate approximately 90 councils to be using BoPS within 10 years, resulting in an annual saving of approximately £11m. By enhancing the system to cover all other types of planning application, the total annual saving could increase to £18m across the onboarded councils. This will be validated by further analysis of planning department activities and costs during beta. / The vast majority of councils use systems provided by two suppliers which are unpopular, poorly designed and result in frustration and inefficiency. The median annual license cost for planning software, based on available FOI requests and consultation with councils engaged during previous phases is £34k. Upgrading from one supplier’s legacy product to a newer version from the same supplier has cost two councils (Southwark and Surrey Heath) in excess of £500k. By providing a more intuitive, cloud based system and charging councils only for the resources they need, we aim to reduce set up costs to £50k per council and license fees to £10k per year. These figures are dependent on funding and the future business model - further validation is required during beta. / We anticipate the cost of developing the beta of this element of BoPS (element 3 in 2.2), to the point where it enables assessment of simple applications, to be £350k. However, as previously stated, in order to test an end-to-end service for simple applications, the three other elements must also be developed, which is out of scope for this beta. / We recognise that our business case is based on the best available data and assumptions on that, so the services of an economist would be beneficial during beta phase. We will engage one should MHCLG not be able to provide this.

2.7 How will you setup the project to ensure a collaborative, iterative approach between all partners and MHCLG? / What tools will your team use to practically manage the project (given that there may be physical distance between partners), so that everyone remains actively engaged and the project progresses? / What governance structures will you use to allow the project partners to work together effectively throughout the project? / (word count guide: 400)
Project toolkit Following the same process as discovery and alpha, the team will use the following cloud-based toolkit to manage the project: / Trello — online project board for managing and prioritising tasks / Slack — instant messenger for day-to-day team communication / Whereby — video conferencing for team calls / G-Suite / Google Drive — collaborative online tools (e.g. Google Slides) and a project drive for team documentation/outputs / Project partners will have open access to the most-appropriate tools (e.g. Slack for ongoing engagement). We have made the commitment that all progress can be followed by all. / Following the pattern established in the discovery and alpha phases, we will publish weekly updates on our dedicated pages and record our Show & Tell sessions. These will be publicised on both the Plan-Tech and LocalGovDigital slack channels, as well as on Twitter. / Project governance will be daily throughout the beta, but with pause points every two weeks. This ongoing communication helps to develop high levels of trust amongst the team and stakeholders. Project governance Project governance will be constant throughout the beta, from daily core team touchpoints to sprint Show & Tells with wider stakeholders. This ongoing communication has helped to develop high-levels of trust amongst the team and stakeholders throughout discovery and alpha, and will be continued. Also, regular face-to-face visits to partner authorities will form a core part of our engagement and ongoing user testing approaches. / Embedding onsite The delivery team will be embedded with the lead authority, but will make use of established shared working practices proven during previous phases. Daily standups will make use of video conferencing, so as to include as many people as possible, and a dedicated Slack channel will continued to be used for open sharing: / A requirement will be to work to similar rhythms: / Routine Frequency Function / Format Duration / Kick-off meeting Start of the project To bring together the project team, assign and clarify roles and scope the sprint goals. 4 hours / Sprint Planning Fortnightly Held at the start of the sprint to prioritise the backlog of work. 2 hours / Show & Tell Fortnightly At the end of each sprint we will hold a session where we’ll come together to see tangible progress. It’s an opportunity to inspect and adapt the work. 30 minutes / Retrospectives Fortnightly An opportunity for the project team to reflect on the two-week sprint, discuss what went well and what to improve for the next two weeks. 1 hour / Standup Daily Core project team, to discuss progress and any blockers. 5-10 minutes / Final Show & Tell Once, at project end A time to showcase the work and its impact, to gather feedback and discuss further opportunities. 1 hour / Aa learned from previous phases, not all stakeholders and senior management are used to agile development processes and therefore need additional support and engagement. We will therefore endeavour to fit in with individual internal governance structures where possible.

2.8 Who are the relevant service owners and senior stakeholders that will need to be brought into the project to ensure its success? / How would your project actively engage with the relevant service owners and another senior stakeholder from each of the partner authorities? / (word count guide: 400)
As previously identified, service owners and senior stakeholders are: / Directors of Planning / IT managers / Politicians / Related projects (Plan✕, RIPA, SmPA, Croydon Council’s code sharing) / Third party organisations (GLA/LDD, MHCLG, PAS) / The inception kick-off will identify these, at each of the partner authorities and schedule very early conversations with each. This will be done in order to align aspirations and manage expectations, but also ensure everyone is clear about what is required of them. Service owners and stakeholders will be engaged through: / Invites to the kick-off workshop — getting all stakeholders together, as the beta begins, to gather input and align direction / Invites to Show & Tells — invites to sprint Show & Tells to share progress and gather feedback (these sessions are also recorded and shared for those unable to attend - see an alpha Show & Tell: https://vimeo.com/376310404) / Links to weeknotes — sharing weekly project updates / Access to team toolkit — inviting all stakeholders to Slack for day-to-day involvement

2.9 Describe how your project team will have the skills and time available to deliver the project in an iterative/agile, and user-centred way? / Are there any existing development and technical architecture skills in the team? / Is there any experience of agile, iterative working practice in the team? / Will the project team undertake any training during the project? / Do you plan to engage any suppliers to deliver any aspects of the project? If so, how will you procure and work with them? / (word count guide: 400)
Technical skills / Development and technical architecture skills will be provided by a third-party supplier. Agile experience in the team To date, the project has been delivered through agile and iterative working practices throughout the team (during discovery and alpha). The lead authority (Southwark) Product Owner has been upskilled “on the job” in agile principles, practices and ways of working on the project to date. This will be continued into the beta phase, with a third-party supplier providing a team to support and embed this going forward. Project team training Having run three previous discovery phases and three alpha phases in the last 24 months, the lead partner has been through both the ‘agile for teams’ and ‘product owner’ training courses run by GDS. Southwark will support existing and new partners. / Engaging suppliers There is a plan to engage a third-party supplier to provide design, technical and delivery roles for the beta phase. This supplier will be procured through the Digital Marketplace framework. The lead authority (Southwark) will work with this team by becoming part of the core team, taking the Product Owner role.

2.10 Describe any additional support you might need to run the project beyond the award of grant funding? / This might include support and guidance from the Local Digital Collaboration Unit, training and development for your project team and/or leadership, support accessing the digital marketplace to procure a specialist supplier. / (word count guide: 400)
The support from the team last time was invaluable, especially in terms of confidence, so I would like this to continue. Learning from previous phases, what would be particularly useful in order to engage the wider senior management team and politicians, is some personal contact at the chief executive and senior management level, or equivalent. / Being able to access GDS Academy training courses will help to develop existing knowledge and spread the agile practice more widely. / Also requested is help with publicity, raising awareness amongst any relevant departments and ministers and wider local government. / Towards the end of the phase of work, it is the intention to roadshow our work, hopefully in collaboration with RIPA. Assistance to coordinate this and help to facilitate events and press releases would be much appreciated. / As previously mentioned, to help refine our business case and make it applicable to the UK, the team will look to engage the services of an economist with Green Book experience, but any help from the Unit would be appreciated.

2.11 How will you actively promote the outcomes from the project to encourage re-use in order to realise the potential benefits - financial and otherwise - across the sector? / Include details of any online tools or platforms you plan to use. / Detail your planned approach to drive take-up, engagement and re-use of your solution. / (word count guide: 400)
Following the pattern established in previous phases, we will publish weekly updates on our dedicated pages and record our Show & Tell sessions. These will be published on both the Plan-Tech and LocalGovDigital Slack channels, as well as on Twitter. / All work will be done in the open, and any tools used, such as Trello and Miro boards, will be made public. We will make the commitment that all progress can be followed by all. / Industry working groups previously hosted presentations from the team, such as the All London Borough Planning Officers group, so this will hopefully be repeated. Additional sessions with the TCPA, RTPI and central government departments will be sought. As mentioned above in 2.10, as part of the final sprint, a roadshow will be arranged. / Driving uptake, engagement and reuse Uptake and engagement will be driven throughout the beta phase through: / Working with partner authorities — continuing engagement with each project partner / Wider expanding our reach — carrying out ongoing user testing with further authorities (expanding on discovery and alpha user research and testing participants) / Sharing outcomes — outcomes will be shared with the media, such as UKAuthority and The Planner magazine / Open source sharing — openly sharing beta outputs via a public code repository (e.g. GitHub), ensuring other authorities can access and use the codebase / All outcomes will be shared with the media, such as UKAuthority and The Planner magazine.

2.12 How much funding are you applying for to complete the project? / You can apply for up to £350,000 funding for a beta project.
£350,000

2.13 How will the total project budget be used? / Use this table to outline an anticipated high-level project budget. / You can apply for up to £350,000 funding from MHCLG for a beta project. / If the lead authority and partner authorities plan to contribute funds to the project budget, please also outline that here.
Resource (e.g staff time, supplier, contractor, software, hardware etc.)	Time / quantity	Total cost / value	Who will pay (e.g Local Digital funding or a particular project partner)
Product Owner	Full-time	Covered by Lead Authority	LB Southwark
3rd party specialist supplier to run the discovery and provide roles as per GDS discovery team guidance	Approx. 5 Months	£350,000.00	Local Digital Fund
Until the procurement has been completed, it isn’t possible to say how this will break down, but it is likely to be along the following lines:
User Researcher	Full-time		Local Digital Fund
Delivery Manager	Full-time
Service Designer	Full-time
Technical Architect	Part-time
Developer	Full-time
Developer	Full-time
		Total £350,000

2.14 What do you think will be your biggest barriers to success? / Why? / How will you look to mitigate these? / (word count guide: 400)
Risk Mitigation / Lack of senior management engagement and buy-in This has hopefully been resolved, but PR, press and comms support from Central Government would help mitigate this. / Now that we are at beta phase, there is greater buy-in that there was at discovery. Driven by twitter and slack, there has been a lot of interest shown by authorities outside of the partners. The RTPI industry press are keen to run an article on BoPS, which will further help to mitigate this risk. / Key stakeholders and partners not being available. Use project kick off to identify any additional key stakeholders and availability early in the project. / Recognise that Easter will fall within this phase of work, along with other holidays. / Risk that project doesn’t develop the depth required to design a new service. We deliberately engaged a variety of authorities as part of the discovery and alpha, but have now partnered with Surrey Heath and Braintree for the beta, in order to help gain insight from rural and city, out-of London, authorities. / We have been working closely with the Planning Advisory Service, CP.Catapult and the RTPI, who, together, who are helping ensure sufficient depth to this work, especially research and testing. Where we identify any gaps, we will work with these third parties to help resolve them. / Access to data sets in order for the team to properly analyse and interrogate them. It was realised early in this project that there is very little data available from authorities on the actual process of carrying out planning. What there is is often ad hoc and there is no standardisation. Consequently, we have relied on the domain experience of Partners and made some best guess assumptions. / We will continue to build on established relationships. / Although not a partner, we have been working with Wycombe, who have built their analytics software, so will look to see if there is merit in expanding this in order to establish some more robust base line data with which to compare. / This phase is even more reliant on the participation of Partners’ planning teams’ than previously. Their involvement in testing and feedback is critical to development. Lack of availability or access may cause delays to research and design activities, impacting progress. Through the kick off session in the first sprint the team will work to agree an advance plan of availability and a process for drawing on one another's input to enable parties to plan ahead and collaborate effectively. / Partners are, geographically, close. / Testing with users who have specific accessibility requirements There was limited engagement with specific users, but several user groups have now been identified within Southwark, the GLA and LoTI. We will also engage with GDS and the Digital Accessibility Centre in Cardiff. / The unexpected By definition, this can’t be anticipated, but to be prepared we will use established communication channels, such as daily stand-ups, to stay abreast of developments. / Legal requirements of others elements of the system Maintaining a planning register is a legal requirement, as per section 69 of the TCPA 1990. We can’t integrate this with the existing register, as these are provided by incumbents, there we need to develop our own (element 4 of 2.2).

3. Project partner details
3.1 List all the project partners working on the project, and the single point of contact person for each:
Project partner name	Name of single point of contact	Role of single point of contact	Email of single point of contact	Phone number of single point of contact
Braintree	Emma Stirland	Planning Manager	emma.stirland@braintree.gov.uk	01376 552525
Coventry	Cathy Evans	Planning Manager	cathy.evans@croydon.gov.uk
Croydon	Lelia Roche-Kelly	Project Manager (Croydon Digital Services)	lelia.roche-kelly@croydon.gov.uk
GLA	Peter / Kemp	Planning / Change / Manager	peter.kemp@l / ondon.gov.uk	020 7084 2594
Hackney	Matt Cain	Head of Digital / and Data	matthew.cain / @hackney.gov.uk	020 8356 5000
Surrey Heath	James Rutter	ICT Manager	james.rutter@surreyheath.gov.uk	01276 707200

3.2 Service Manager or Senior Responsible Officer (SRO) from one of the project partners (not the lead authority)
name of project partner	Coventry CIty Council
name of SRO	Cathy Evans
role of SRO	Planning Manager
email of SRO	cathy.evans@croydon.gov.uk

4. Agreement with MHCLG
5.1 Confirm that you commit to delivering the project outputs listed in the table below by the end of August 2020	Type ‘yes’ or ‘no’
A business case or benefits case that explains the cost of the problem and the potential for savings - both to the councils involved and on a national scale.	Yes
An updated user research report, justifying the project’s conclusions.	Yes
An accessible product or service with evidence of iterative user testing, that could be used across multiple local authorities.	Yss
Guidance on how other local authorities could access or implement your product or service; this could take the form of a set of instructions, design pattern, playbook, data standard, open code or solution (see GOV.UK Prototype Kit code and guidance).	Yes
A conclusion proposing what product or service should be developed in a ‘live’ project, including evidence regarding the technical, operational and commercial considerations that support scaling/re-use.	Yes

5.2 Agreements with MHCLG	Type ‘I agree’’
We are happy for MHCLG to publish this application online so that local authorities can see what we are working on. This will include the name and email of the single point of contact of the lead authority to enable potential partners to contact you directly.	I agree
We are happy for all outputs from this project to be published under open license with a view to any organisation accessing, using or adopting them freely.	I agree
We understand that our application will only be considered if all the project partners on this application have signed the Local Digital Declaration by the time our application is reviewed.	I agree
We agree to work collaboratively with MHCLG’s lead contact, share project related data, take part in MHCLG organised events as appropriate and have regular meetings and open conversations about project scope, delivery and outputs.	I agree