5. Moving towards discovery and alpha

---
Moving towards discovery and alpha
A discovery that was actually a pre-discovery
Whilst this project was originally set out as a discovery, it has emerged that it was actually a pre-discovery project.
It looked at the Revenues and Benefits system as a whole and the appetite for change. Therefore it is recommended that a discovery around the specific user needs for a business rates system is completed ahead of moving to alpha.
We are here
Pre-discovery
Understand what the problems are to create a focused discovery brief(s)
Discovery
Research to find out what people need, context, and current process.
Alpha
Build ideas that respond to needs, and test concepts iteratively.
Beta
Public or closed testing at scale preparing for live launch.
Live
Fully launched
with performance reviews in place
for continuous improvement.

---
Moving from pre-discovery to discovery
We know that there is a strong appetite for an alternative Revenues
and Benefits system. Local authorities told us that in order to
migrate they would need:
Confidence that the system works for others.
Clear lines of responsibility to resolve local issues, bugs, legislative changes and service improvements.
A governance model which underpins everything, including the support required and ability to innovate.
Working through the GDS process will allow partners to rigorously explore these issues, incrementally develop solutions, and build confidence within the partnership.

---
Scope of discovery & alpha
The Business Rates module has been identified as the focus for the next discovery and alpha, and the area for developing a minimum viable product (MVP). As the business rates system is more ‘standalone’ than the other Revenues and Benefits functions, it is therefore likely to have less complexity and less volume.
Core Revenues and Benefits modules
Business rates/ / NDR	council tax	Benefits	Data transitions	Debt mgmt recovery	Year end
Enterprise zones / Business improvement / districts (BIDs) / Business rates / forecasting	Council tax reduction / Exceptional hardship / payments / Direct Debit validation / (Experian) / Enforcement manager / Arrangement manager	Verify Earnings and Pensions Service (VEP) / QA module / Subsidy claim module / Rent officer module	Automated transfers to local authority systems

---
Timing of the project
We are aware that there will be further changes to Universal Credit which will affect the types of Revenues and Benefits services and how they are delivered. Partners will need to take this into consideration when deciding when and how to invest time and resources into the development of a new system.
“It’s better to look in a few years time when housing benefits will have gone and most council tax reduction schemes will be simpler”
Control Team Leader

---
Proposed discovery question
How might we design an
open source business rates
system that is safe, reliable, supported and capable of continuous improvement?
Note: The discovery and alpha will focus on building a business rates system as an MVP.
[Speaker Notes: that is reliable, supported and capable of continuous improvement]

---
Discovery vision
The vision for the business rates discovery is to understand:
Key business rates users and what they are trying to achieve.
Constraints around business rates and other areas of Revenues and Benefits that might impact an alpha prototype for business rates.
How a business rates service can build the foundations of a larger Revenues & Benefits system.

---
A growing community
The project team have already begun to build a community through open and transparent working. Local authorities outside the partnership have also been invited to contribute to research, as well as take part at key stages of the pre-discovery.
It is recommended that the team continue to grow this community in the future stages of this project by continuing to:
Share updates such as weeknotes on public channels (e.g. LocalGov Digital’s Pipeline service and public Slack channels).
Open up research and show-and-tells to other local authorities, building on the existing community of interest that has grown to 65 people from the research carried out.
Make show-and-tells open and public (e.g. sharing on public channels and using a public Eventbrite listing).
We also plan to run an additional show-and-tell to allow for wider engagement by offering more opportunities to join.

---
Planning discovery
Discovery
We would recommend a discovery to focus on understanding the user needs for a business rates system. This will define what a business rates system might look like before going into the alpha (prototyping and build) phase. We recommend that this discovery is short, as it should build on existing user research and service design that other local authorities have conducted rather than starting from scratch.
01
02
03
04
05
Pre-discovery
planning
User research on the appetite for an
alternative system
The case
 for change
Technical feasibility planning
Synthesis and
discovery planning
06
07
08
09
Discovery
planning
User research on business rates user needs
Business case for business rates system
Synthesis and
alpha planning
We are here

---
A discovery team
During the business rates discovery the following team is recommended. The resource below doesn’t include input from operational staff within the Revenues and Benefits teams.
Product manager
To support in defining the future goal or ‘product vision’, and ensure that accessibility is considered.
User researchers/service designers
To research and understand the user needs for a business rates system, and how the system fits in with the wider service.
Technical support
To develop business rates system prototypes for testing which will inform alpha (full production code isn’t required at this point).

---
Appendix

---
Appendix 1:
alpha requirements

---
Appendix 1
Local authorities need systems that are
User-friendly
Configurable
Sustainable
Flexible
Interoperable
Supported
Affordable

---
Appendix 1
A flexible and innovative solution
Immediate
legislative changes
Common between local authorities
Pick and choose
Flexible
Personalised
As rules are stored as configuration files, they can be shared amongst local authorities.
Rules are set as configurations rather than code, so changes can be made without the need to update the underlying source code.
Each local authority will be able to configure the system to better suit local needs
Legislative changes to rules can be implemented almost immediately by all participating local authorities.
Separation of core from optional functionality allows local authorities to pick and choose.

---
Appendix 1
Integrating modules
It is agreed that the open source Revenues and Benefits system is striped to the core features. Below are a list of modules that the system will need to integrate with.
Electronic document and record management system including workflow EDRM system
Reporting including freedom of information requests, insights, financial controls
E-billing
Correspondence including Paris, Spooler, Ash, Notify, templates, printers, sending letters
Bailiff enforcement agents
Sundry debtors
Creditors
Housing
Inspection including welfare visits
Customer portal including citizen-facing forms, view transactions, identity, E-store self-service
Telephone
Property gazetteer
Electoral registrations
Customer base
Educational benefits