LocalGov Drupal: Product governance and processes
The LocalGov Drupal project exists to establish and grow an active group of councils to co-develop, share and maintain open-source Drupal code for our citizen-facing websites.
The primary project is a collection of Drupal code that can help to power public facing websites.
We recognise that product management is a skill most councils will want to and be able to loan to the project. This will ensure the participating councils have at least one dedicated member who is able to work with the project and be informed of the direction.
This document aims to outline the governance and processes by which the Product Group will manage the direction of the product.
Assumptions
1. We all work in the spirit of the Local Digital Declaration
2. The code base is open source and publicly available at (e.g.
https://gitlab.com/localgovdrupal)
3. Development happens in the open as much as possible
Definitions
● The Product Group is a group of representatives from all organisations involved, expected to include product managers from councils and technical developers from the Technical Group, representing the collective stakeholders to guide the direction of the product.
● The Technical Group is a group of committers representing the required technical expertise to resolve rare disputes.
Remit
The Product Group is responsible for the following areas:
Governance and process of the Group:
- terms of the MoU and related policies
- decision making process
- communications
- onboarding
Governance and process of the Product:
- setting product roadmap and release dates
- leading on the sprint planning meetings
- release quality standards
- technical direction and architecture
Governance and process ofthe Product Group
The Product Group is responsible for setting and maintaining guidance on how the Product Group is governed, (as distinct from the management of the product).
In the early stages, meetings will be fairly informal, but, as the Product Group grows, this will need to be reviewed and could move to a “cluster” approach (see below).
Expected meeting schedule:
● Quarterly: Product Group governance review meeting
● Monthly: product roadmap meeting
● Ad-hoc: Sprint meetings etc.
Terms of the Memorandum of Understanding (MoU)
Any changes to the MoU or related policies will require agreement of the Product Group following the agreed decision making process.
Decision making process
Is every decision the same?
Decision-making can take a long time in environments where there are multiple stakeholders.
If there are decisions that need to be taken quickly and there isn’t enough time to bring Product Managers together, then this calls for flexibility too.
In cases where the decision is not a very important one, there is merit in trusting one of the Product Managers making that call (based on availability or volunteering), rather than constantly seeking consensus. See ‘Lazy consensus’ below.
What makes a decision important?
Answering the following questions will give an indication of the level of importance: 1. Do we need to invest a lot?(time and people)
2. If there is a positive outcome, would that benefit a lot of people radically?
3. If there is a negative outcome, how bad would that be for the project?
If the answers tend to be more “no”, then let the volunteering or interested the Product Manager make that decision, as it’s more costly to try to bring everyone together for a decision that is low risk and adds value.
Consensus seeking
For important decisions, the Product Group follows a “consensus seeking” approach, (inspired by the Node.JS Foundation).
The group tries to find a resolution that has no open objections among members. If a consensus cannot be reached that has no objections then a majority wins vote is called. It is also expected that the majority of decisions made by the group are via a consensus seeking process and that voting is only used as a last-resort.
An objection must include an alternative proposal or a detailed explanation of the reasons for the objection.
The group then tries to gather consensus on an alternative proposal that resolves the issue. In the great majority of cases, the concerns leading to the negative vote can be addressed.
Lazy consensus
For smaller decisions, where you don't anticipate any objections, for decisions of low impact or decisions that can be revised easily, we follow a lazy consensus approach.
Lazy consensus is simply an announcement of 'silence gives assent.' When someone wants to determine the sense of the group this way, it might do so with a message such as:
"If no-one objects by tomorrow morning, I'll assume lazy consensus and do it."
This is a useful method when the urgency of making a decision is high, but the implications of the decision are not so high.
For example, one of the features that was planned for a particular sprint might prove to be more complex than initially thought, or that the team might run into a blocker that they cannot resolve quickly. In this instance, one of the available Product Managers should be able to rely on lazy consensus to make that call by waiting till the next day, and then make a call themselves.
Communication
There are different models that participants in the Product Group can follow to communicate effectively. The right one depends on the size of the project, as 2-5 stakeholders working together is different than more than 5 / 10 of them trying to communicate.
When the project is small enough, it will be helpful to keep the communication as informal and as frequent as possible, thanks to the small number of product managers and technical leads involved. They can rely on collaboration tools such as Slack, Skype or Microsoft teams, with occasional meetings.
When there are more than 5-6 active product managers or tech leads involved in the project, coordination becomes a bigger task. We propose that we can solve that problem by introducing a “cluster approach” for different product managers to work together (see Appendix).
Communication channels:
- Slack channel: https://localgovdrupal.slack.com/
- Video conference for remote meetings
- Issue tracking on Git repository
- Emails (should be avoided to aid transparency of communication)
Onboarding of product managers
Each product manager joining anew will be assigned a “buddy” to guide them through an orientation and socialisation process.
The buddy will get them up to speed on the research so far, investigate some of the development processes, and be part of the conversation.
Once the new product manager is comfortable enough and has the necessary time to commit to the project, they can fully participate in the Sprint Planning and Roadmap building sessions led by the Product Group.
Governance and process ofthe Product
The Product Group is also responsible for setting and maintaining governance and process of the product (the shared codebase), including:
○ Setting product roadmap and release dates
○ Leading on the sprint planning meetings
○ Release quality standards
○ Technical direction and architecture
Setting the product roadmap
The product roadmap is meant to give an indication of where the product will evolve into for in the immediate and near future. It’s not a time-based plan that the team follows to the letter, as it’s more of a team artefact that facilitates conversations on:
● prioritisation
● dependencies
● and future direction
It’s essential that the product group convenes regularly to:
● review the roadmap
● make necessary adjustments
● communicates the changes to the stakeholders in a transparent way
The items that get onto the product roadmap must be tied to an outcome, as in a specific value offering either to the end user (citizens), or to the users in the Councils who have content production responsibilities. Any large technical dependency that needs addressing should also be tied to an outcome in these terms. An example of such a roadmap is offered below:

The Product Group should ideally meetthe firsttime face-to-face and preferably spend a day on mapping out what outcomes they would like to generate as a result of this piece of work and investment. They can then populate the high-level capabilities column, and then move onto any specific feature work that supports that capability. Those feature requests can be logged in Trello or any other collaboration tool, with clear tags used to match them to the desired capabilities or outcomes.
Thanks to the Product Group having both product and technical members, it can have structured conversations around what’s needed and what’s possible to deliver with the time that the team has. We propose that the Group, depending on how it may change in size over time, meets at least once a month to review the roadmap, add/remove items based on what might be coming out of user research in that month, and re-publish the updated roadmap.
Agreeing on which outcome is more priority depends on the vision of the product, and where we think we can get the return of investment.
For example, if our vision is to help the biggest number of councils in the UK with an open-source Drupal website, then the desired outcome can be to reach a certain amount of Councils by a certain date. That means we might need new capabilities to support the onboarding of new councils, as opposed to adding more features for the existing members. Or if our vision is to enable the content publishers of the current
members do their job more quickly, then the capabilities we’ll need are more of a priority compared to new things we might need to onboard new members.
That is why the first series of meetings for the Product Group is key to get the vision and the subset of outcomes right. Without that, all subsequent prioritisation discussions will be under-informed.
The decisions taken at the roadmapping sessions must take place after the Group had a good amount of time to discuss all candidates, and weigh them up against the vision statement. This is the “decide after discussion” model, and will require arriving at an informed consensus at the end of the discussion.
Leading on Sprint planning meetings
The Product Managers need to have their prioritisation conversation ahead of sprint planning so that they can communicate that to the product team and seek feedback from tech leads (their steer is not to be taken as a given, but a negotiation between technical constraints, team availability and product priorities).

We suggest that, in order for them to prioritise any features requested by the roadmap, they will need an objective and evidence-based method. That will ensure that decisions are not personal.
There are three important factors that affect how we might prioritise a problem area or a feature request:
1. How big of a user group does this problem affect?
2. Is there a reasonable workaround for this?
3. How complex do we think it is to fix it?
Example prioritisation matrix to facilitate decision-making
Criteria / Issue
How big of a user group does this
affect?
(1 minimal,
2 some users, 3 most users, 4 everyone)
Is there a
reasonable
workaround? (- 1 easy
workaround,
1 reasonable,
2 costly
workaround,
3 no workaround)
How complex do we think itis to fix the problem / meetthe user need?
(1 difficult,
2 don’t know
enough/somewhat
difficult,
3 somewhat easy,
4 easy to fix)
Total score
Users know what they
need to do
step by step
Users know about new
campaigns
Drupal
upgrade/patch
4 1 3 8
3 -1 3 5 4 3 2 9
This matrix will mean that the Drupal upgrade/patch takes priority over other features because it has the biggest impact, with no workaround, and the Group does not think it is too complex.
Setting release dates
The Product Group is the gatekeeper to plan big releases, by virtue of having both product and technical members in it.
However, in an agile manner, we should be deploying code continuously, and at the very minimum each Sprint should be a release in itself to produce the value it has planned for.
If this is not possible because of the maturity of the development team or any other issues around people’s availability or tooling, the Product Group can decide on organising a set of deployments to be released together in a package.
Release quality standards
Code quality is maintained through policies set by the Technical Group which include peer review, coding standards and automated testing. See LocalGov Drupal - Development and contribution processes and standards
The Product Group may define additional gates as outlined above. Technical direction and architecture
Decisions about the overall technical direction and architecture of the product will be taken by the Product Group, which includes technical expertise of the Technical Group. As the Product Group grows, a Tech Cluster will take oversight of these decisions.
Appendix
Clusters
To keep the communication overhead noise to a manageable level, different Product Managers can cluster around an important aspect of product management, and communicate for that area. Each cluster can follow the same informal and frequent communication channels that the initial up to 5 Product Managers use (online collaboration tools supported by ad hoc meetings) for their own specialisms.
They can then nominate a lead for each Sprint to present their clusters in the agile ceremonies.
1. Account Cluster
The Account cluster takes the lead in the promotion of the project, and manages joiners and leavers. It is responsible for:
● promoting the project with other councils
● facilitating entering and exiting the project
2. Tech Cluster
The Tech cluster of Product Managers work with the project’s development team closely. They:
● handle tech conversations
● provide expertise in Drupal modules/website development concepts ● have an understanding of how complex feature requests might be ● and are able to break down user/business needs into technical implementation plans
3. Research Cluster
The Research cluster focuses on:
● working with user researchers
● participating in research sessions and feeding findings back to the Product Group,
● working with user researchers to feedback research into backlog ● informing researchers about priorities to come for future sprints