BUILDING A USER CENTRED SEND TOP-UP TOOL
Beta phase report, November 2022

---
The problem
The SEND Top-up process provides a way for schools to ‘top-up’ base level SEND funding up to three times a year.
When SENDCos (Special Educational Needs and Development Coordinators) identify a child or young person with needs that exceed the current provision within the school, they can provide evidence and ask for further funding.
The problem is that the process of applying is manual (and messy) and 83% of top-up applications made by SENDCos take more than 4 hours to complete, with 40% taking up to 8 hours - time SENDCos just don’t have.
The application review completed by the panel can take up to 45 minutes per application submission. Furthermore, funding can inconsistently distributed across schools and pupils.

---
What is Top up?
Top Up is a process that allows schools to apply for additional funding for children and young people with special educational needs and/or disabilities (SEND).
It is separate from the EHCP and allows schools to ‘top up’ their base level SEND funding outside of the EHCP process.
Not all Local Authorities have a Top Up process implemented
Some Local Authorities have identified a need for Top Up, but do not know where to start or how to implement the process
Top Up funding can help distribute SEND funding in a fair and consistent way

---
The Vision
To simplify and unify the SEND top-up funding service across schools, by designing and building a reusable and accessible web-based application for SEND Coordinators, administrators and reviewers.

---
Benefits
Benefits
- Reduces time taken for SENDCos to assess and apply for top-up funding by up to 4 hours
- Possible average saving of £17 per hour per SENDCo*
- Reduction in the number of assessments rejected. This is a metric we will monitor.
- Monitoring funding consistency, but already proven that costs are standardised and more accurate
*based on average SENDCo annual wage (ref. Glassdoor.co.uk) to calculate average hourly wage

---
The Team
The Team
Alison Hendy – SME, Project Manager
Jude Liberman – SME, Educational Psychologist
Amy McGuire – Digital Product Owner
Monika Swiatek – Senior UX Designer
Matthew Benton – Developer
Vasanth Kumar – Developer
Kristian Banks – Tester
Nick Swailes – Delivery Manager

---
What was addressed in Alpha
The alpha prototype was a spreadsheet
Standardised need assessment statements
Standardised list of provisions relevant to the needs of the child
Automation for selected provision costs
Clear overview of needs and selected provisions (for the assessment panel)

---
What we did: from Alpha to Beta
What we did: from Alpha to Beta
During discovery and Alpha phases a spreadsheet was created as a prototype to unify and simplify need statements against the relevant provisions and add costings.
Multiple workshops and testing highlighted that a spreadsheet had too many limitations, and so wireframing and further prototyping for a digital tool commenced based on a strong understanding of user needs.
We wanted to create a centralised web-based application for SEND Coordinators, administrators and reviewers to record the needs of children and establish the provisions needed.
The Beta solution is an application that simplifies the process for all parties involved by unifying the need statements and provisions lists.
Funding is automatically calculated based on selected provisions, which will ensure consistency of funding, and ultimately better tailored support for pupils.

---
Planning for Beta
Planning for Beta
- After talking to stakeholders, we mapped out the ideal journey, and looked for opportunities to improve the application process for all actors.
- We then created a service journey map and a user-story map
- The user-story map was further split out into three phases, helping us establish which user-stories should go into specific sprints (helping with sprint-planning), and which would form part of the Beta MVP.

---
Our approach
Agile sprints:  in-line with GDS standard, we’ve taken an agile methodology approach to this project.
We started with a sprint 0 to understand the background of the project and determine the best approach.
We had a multi-disciplinary ‘scrum’ team that worked in 2-week sprints, over 24 sprints (and two phases), to ensure we always re-aligned to user needs, and that:
User needs guided the project and sprint goals, and any key decisions
That we continuous learned and adapted to changes (especially important as we continually needed to understand the core data)
We learned from testing and responded to user needs

---
We built working software
We built an open-source Spring Boot application, which doesn’t require specific server infrastructure and runs separately from the council website
We used a backend Azure Cosmos DB (nb. this could easily be adapted to Mongo DB)
We used Microsoft AD accounts for secure user login. It could however be adapted to other methods of authentication.
We built with Cloud-based hosting on Azure
We used open standards of JSON to store the data, and coded in Java as a common language
We have published the open-source software as a GITHUB project
Styling can easily be substituted for other council’s styling
Continuous deployment: automated deployment on Azure to enable the delivery and testing of features iteratively

---
We built a database
Large amount of read-only text data (764 specific need statements).
We are using 'flat' .json based tables, not a relational database, as the relationships between the tables are quite simple.
We used Azure CosmosDB, (but could replace with MongoDB which is very similar).
The main challenge was converting rows and columns from 'source of truth' into .json files for database. This required a custom macro written in VBA.
All the tables have a 'formversion' property. if the structure of need statements changed significantly we would need a new 'formversion'. The 'formversion' property allows for reconstruction of assessments created before the data structure changed.

---
We built a secure app
The App does not store any personal data at any point - only school name and UPN.
App users must have valid BCC or BCC Guest account in AD.
To access the app, this AD account must be added to a specific security group.
Every time a page loads, the app checks the user has a valid identity token.
Only assessments created for the account are visible to that user.
The app uploads documents into SharePoint in the background. Users have no direct access to the SharePoint folders used by the panel.

---
How we tested
How we tested
We already had all the feedback and insight from the Alpha phase and 12 workshops that had been run across 1.5 years
When we started wireframing a digital solution we recruited a group of 30 SENDCo ‘champions’ who have been our early adoption group of users.
Throughout we have:
- Run 3/4 show and tells
- Run one survey alongside a demo and set tasks
- Run 3 one-to-one feedback sessions online
It has enabled us to iterate the prototypes (about 1-2 iterations per sprint) and either make the changes immediately or add them to a backlog for future phases.

---
MVP: two phase approach
MVP: two phase approach
Once the requirements had been mapped against the user stories, we mapped those into three phases. Phase one was live by April 2022, phase two was live by November 2022. Phase three features / user stories are currently in the backlog and may change with feedback now the product is being used as Beta.
Phase one high-level features include:
- The ability to start an assessment
- The ability to select need statements
- The ability to select provisions to meet those need statements
- The ability to download the assessment as a PDF
This meant the app was delivering value to SENDCos from March and could simplify the process by unifying need and provision mapping across different schools.

---
MVP: two phase approach
MVP: two phase approach
Phase two high-level features include:
- The ability to choose the provisions you want funding for
- The ability to see the maximum funding available for these provisions
- The ability to upload evidence, a support plan and an application form
- The ability to agree to terms and conditions and submit application
By the end of phase two the app adds further value by taking the assessments (which are now unified across schools) and provides an automated application process. This also includes automated costs rather than SENDCos having to guess and calculate those costs individually.

---
From Beta to maturity
From Beta to maturity
The plan is to monitor the application through at least two live top-up application rounds and understand what is working and what is not working when applied to real life scenarios.
Epics (known high-level epics that could be in scope for a future iteration):
Epic	Detail	(estimated)Effort
A data dashboard	We know there will be value in the aggregated data insight from SENDCos completing assessments and applications. The data will allow the council to pre-empt where funds need to be distributed, allowing forward-planning. It will also give an aggregated view of needs across the LA. As data is being captured already - we want to investigate ways to surface that insight, which may be looking at integrating into the council’s data insight platform Power Bi.	High
Improve the styling	As we are mid-way through re-doing our internal design system, the styling is using some of the older style sheet code and not fully linked to the new in-house design system. We also want to make it easy for other councils to apply their own styling to the product.	Medium
Further automate the admin process	We believe there is value in the whole application process happening within the app – from review to approval. There would likely be a lot of effort needed for this to happen so it’s important we validate the assumption first.	Medium
Expand into Early Years / EHCP	There is potential for the assessment statements to be expanded to help meet Early Years and EHCP which needs further investigation and validation.	Medium

---
Outstanding user stories
Outstanding user stories
Non-exhaustive list of features outstanding from phase two development. Not critical to a working MVP, but possibility of delivering value.
Feature	Validations required	Priority	Complexity
Version control As a SENDCo, I want to view versions of the assessments completed for each child, so that I can see how needs have progressed	We need to understand how important versioning is, or whether it’s more important to ensure the continuous assessment cycle ties up with the application rounds. This is still an unknown.	Medium	Medium
Status update / As a SENDCo, I want to indicate if an assessment is ready to be assessed, so that it doesn’t get assessed whilst I am mid-way through completing it	We need to verify that this is actually important. Currently only SENDCos have access to their assessments, so this will only be needed if they leave and it is transferred to another SENDCo. Low priority	Low	Low
Status update / As a SENDCo, I want to view the list of assessments I have submitted (and what I have submitted) to the LA, so that I know it has become an application	As the number of assessments submitted for funding increases this feature will be more needed, otherwise it will become hard to track. More refinement is needed to understand how to split out the plan, do, review stage from the application itself.	High	Medium

---
Outstanding user stories
Outstanding user stories
Non-exhaustive list of features outstanding from phase two development. Not critical to a working MVP, but possibility of delivering value.
Feature	Validations required	Priority	Complexity
UPN database / As a SENDCo, I want to choose from a list of pre-defined UPNs so that I don't have to try and remember each of my UPNs or risk mistyping them	Further understanding of one database that holds all UPNs and how it is managed centrally (i.e. when a SENDCo leaves a school for example). Implementing it into the ‘start assessment’ page so that automated selection can happen.	Medium	High
Export need statements / As a SENDCo, I want to be able to export all, or only the selected, need statements in a CSV or similar, so that I can work them into my support plan	Feedback provided shows that the need statements themselves can help the SENDCos with assessments and EHCPs in general. The need is there to enable the ability to export the statements in short-term, or incorporate the support plans/ EHCP into the tool.	Low	Medium
Add logic to submission steps As a SENDCo, I want to know when I have completed a step and can progress onto the next step	As SENDCos won’t always be completing the assessment and submission within one session, we need to understand how to add logic to the submission steps, so that the next step is only accessible once the previous step has been completed.	Medium	Medium

---
Artifacts
Artifacts
Sprint notes and project documents
Figma designs (in project page
Github page
Final show and tell video
Benefits metrics (Local Digital permission needed)