Unboxed / Southwark Council & Partners
Business case
Our solution is likely to give a typical council £517k of benefits per year. Along with significantly reduced licensing and set up costs, this means an NPV of £88m assuming 100 councils adopt by 2030.

---
Cost of process
Discovery research estimated the annual cost of processing “simple” planning applications at Southwark Council to be £533k
Feedback from other councils suggested this estimate was low
Estimated annual cost for all other application types was £482k, making a total of £1,015k
A recent unpublished Future Cities Catapult report stated slightly higher annual costs of £1,394k per council
A combination of these costs is used in our calculations and benefits case below
	Simple	Others	Total
Annual cost of processing applications (per council)	£533,350	£860,650	£1,394,000
Target % reduction	50%	25%	35%
Total annual saving (per council)	£266,675	£215,163	£481,838

---
Why MVP (simple applications) first?
Recommendation is to establish a minimal viable product (MVP) that is focussed on simple applications, before building out the full-service product to handle all applications.
“Simple (8-week)” applications account for over 50% of Planning Officer time
Creating an MVP back-office system to improve the processing of these applications could reduce that time by 50%
Patterns identified for simple applications (constraints, considerations, conditions) also appear to apply to other application types (majors)
Learnings from MVP would inform full-service development (Alpha and Beta phases)
Conservative target is to reduce time spent on other applications by 25%

---
Roadmap
Plan to develop system and integrate with other projects.
	19/20	20/21	21/22	Beyond
Number of Councils	3	5	10	90+
MVP beta Establish end-to-end MVP service for “simple” applications / Improved workflow for Planning Officers / Integrate with Hackney SMPA / Provide reporting API for GLA and MHCLG / Simple public register using Open Data Standard
Full service build Discovery, alpha and beta to establish full service / Process all application types / Integrate with PlanX and others / Open API for other third party applications
Live service Ongoing enhancements to the service and rollout to other councils / Business development / Product management / Customer support

---
“This would save a lot of time and work in repeating the same tasks as we currently do now.”
“It’s designed the way we want it. We love it.”
Opportunity amongst councils
High engagement: 14 councils already involved in research and user testing
Others offering support and willingness to participate in future work
Councils pushing for shorter contracts with existing suppliers (two years in Hackney and Southwark) to allow potential future adoption
Overwhelmingly positive comments on usability and transformative potential
“It's literally all on one screen.”
“What? No PDFs? Revolutionary!”
“I hope this [goes] live tomorrow.”
“If you brought in something like this in, we would need to completely redesign our process, because currently it’s all based on Uniform”
“It will just transform development in the UK, that’s all… It's a dream."

---
Net present value: £88m
Assumptions
Year 1: Initial MVP build to manage simple planning applications in partnership with 3 councils at cost of £1,181,892 (build + enhancements)
Year 2: Full service developed with 2 more partner councils joining to manage all application types at a cost of £1,546,606 (build and enhancements)
No cost savings delivered within first 2 years
Cost to council of processing minor applications reduced by 50%, all other applications by 25% on launch of full product, amounting to £226k annual saving per council
£542k invested each year into support, maintenance and enhancement of BoPs software, outsourced to specialist providers
3-4 person cross-council product management team responsible for promoting service, monitoring through data analysis and user research, and prioritising enhancements, at a cost of £60-150k per year
Adoption of around 10 new councils a year after launch of full product up to 90 councils in 2029/30
Renewal/replacement/upgrading of software systems currently costs councils £250k every 10 years - adopting BoPS will be a one-off £50k
Councils will pay an annual licence fee of £10k for BoPS, compared to estimated £34k for current systems
https://docs.google.com/spreadsheets/d/1WjS0mrtbiKlit1E26J-033awyFAcutB7R77AfXBe7oM/