Newcastle City Council - Community grants service
2. Lead authority details
2.1 Lead authority name
Newcastle City Council
2.2.1 Full name
Paul Doney
2.2.2 Role
ICT Business Applications Manager
2.2.3 Email
paul.doney@newcastle.gov.uk

3. Project details
3.1 Project title
Exploring low code platform to rapidly develop solutions that fully meet user needs
3.2 Project description
We want to be able to provide agile, responsive services which meet user needs (internal and external). We are keen to understand the opportunities of "low code" and potential benefits. Our strategic direction is also to consolidate our business applications portfolio and reduce our dependency, and associated costs, with software suppliers. We want to understand if low code can help to deliver positive change to our customers and service areas in a way not reliant on supplier timescales.
3.3.1 The platform name and company
Liberty Create low-code platform - Netcall Technology Ltd.
3.3.2 Do you have the platform already or do you have approval to procure the platform? For example, you have written a business case and the business case has been approved
No, but we have been in consultation with the few other Local Authorities that use low code solutions. We have been working on a business case and discussing options with our Procurement service. We are confident that we will be able to undertake the procurement in a timely way to meet project timescales.
3.3.3 Does the platform have a library to share modules/code that other councils can access? If yes, please tell us the URL
https://community.netcall.com/
2 3 Describe how you will research the problem area and user needs arising from it?
Round 5 fund application - Alpha - Theme 1 : Entry # 5662
We have around 100 business applications costing £2,000,000 per annum for supplier support/maintenance. We have a public facing online form (Granicu Achieve form ) but there is little integration.
In these cases, we know that there is duplication and wasted effort, causing delays for users and often not meeting the needs of users. Processes utilised within Supplier based systems are generic and based on a supplier view and not from a user perspective.
We all want to avoid repeating recent situations, for example, where we built a COVID grant solution using three separate technologies. Our hypothesis is that low code would have offered a more responsive and efficient approach. The outcomes we want are:
- Deliver council services which meet user needs, and understand through this project if low code approach supports this outcome
- Remove inefficiencies in processing which cause failures in meeting user needs and drive costs within the local authority. There are several cases we could use here, and we are flexible in terms of taking a steer from DLUHC or partnering with other local authorities interested in the same
We would like to explore the use of low code in one of the following areas:
- Helpdesk for all
- Corporate/Statutory Complaint
- Parking permits
- Community grant
- Blue Badge Case Management

How the service can be improved within the alpha phase:

Helpdesk for all
The idea would be to build a flexible solution based on user need that could be configured to individual service. Initially this could focus on user needs for accessing ICT support (and potentially replacing our Service management tool) but also considering how we could support other services such as HR and Legal. We would need to understand internal and external user needs, for example a member of staff logging an ICT request and a customer asking for support from bereavement service.

Corporate/Statutory Complaints:
Will allow us to meet user needs in a more timely, efficient way, reduce our supplier spend and top the use of Excel spreadsheets within Statutory complaints.

Parking permit:
Will allow us to meet user needs in a more timely, efficient way by integrating our front-end user application with back office processing.

Community grants:
Will allow us to meet user needs in a more timely, efficient way by integrating our front end user application with back office processing to manage the applications and monitor how grant funding is being spent.

Blue badge case management:
We want to replace our Blue Badge case management solution currently from Northgate. This would be an opportunity to download a low code blue badge accelerator and to review how this meet our user needs.

3.5 Tell us about your users
Depending on the focus area, the users of the services will be both local residents as well as local authority staff. We will commission and undertake more detailed user research as part of the discovery activity once the area of focus has been confirmed. This will take the form of qualitative and quantitative research into user needs to understand what delivers value and prioritise our delivery.
Our research conducted so far has largely been on the capability of a low code solution to deliver improved and streamlined processes by removing supplier-based solutions. These solutions come with inflexible processes and little ability to configure and modernise processes that have been embedded for years with little improvement from suppliers over time.
We anticipate changing and improving user journeys and experience by providing a full and modern end to end solution which meet users needs, from online user request right through to fulfilment with regular customer communication including alerts and notifications. This means that we will use the opportunity to review our current online forms (for example wording, layout, questions flow) and not just replace ‘like for like’ with a low code platform.
3.6 Describe how your project team will have the skills and time available to deliver the project in an iterative/agile and user-centred way?
We have experience of delivering projects funded by DLUHC, including our ‘Howbusyistoon’ project and the Planning Pathfinder. We recognise the importance of ensuring senior sponsorship of the projects and the open and collaborative approaches which are promoted.
We do not have in house user research, user testing or service design capacity and would need to procure this as part of the project. We would see this partner as also providing delivery management capacity to ensure that the project is delivered using an agile approach, which is in line with the principles of the Government Service Standard and the Local Digital Declaration. This continues to support knowledge transfer into the local authority.
There are analysis and development resources within ICT Services including the integration capability. We will work closely with Netcall to assist on the implementation and configuration of the solution as well as providing training on the Netcall liberty Create solution.
We are confident in our ability to procure external support in a way which is timely and does not impact on the delivery of the project. We have demonstrated our ability to do this in previous funded projects.
In agreement with DLUHC, we will identify an area of focus and ensure that staff from that service area are available to engage in the project as part of a multidisciplinary team. This again supports knowledge transfer into the authority.
3.7 Tell us about your delivery plan
The programme of application consolidation has been in progress for several years which has meant us performing a number of procurements. We have now reached a point where our hypothesis is that it would be easier to use a low code solution to accelerate the programme and reduce the internal resource need e.g. procurement/legal and reduce the supplier spend.
If we receive funding, we have ICT resources ready to be trained and have spoken to Netcall about commissioning and implementing an alpha product which will allow us to move at pace. We already have Netcalls liberty telephony platform as well as Netcall Eden integration tool. We would be looking to procure Netcall low code solution as an extension/upgrade to these products.
From a user research and delivery management perspective we have existing relationships with agencies able to provide these services and will be able to undertake a timely procurement to access this in the shortest possible time.
Outline timescales are below:
- Feedback, if any, from DLUHC on opportunities to align this with another bid or specific area of priority focus in terms of the potential routes for this project
- Early engagement of procurement and potential suppliers
- Receipt of funds to Formally begin Sprint activity
- Sprint 0 (weeks 0-2) to Confirm project team, rhythms and rituals, outline discovery, initiate user research on focus area, identifying monitoring and evaluation of Show and tell
- Sprints 1 & 2 (weeks 2-6) o User research on focus area - confirm user needs to Begin ICT integration required (underpinning enablement) o Begin skills development activity o Show and tell (x2)
- Sprints 2-3 (weeks 6-10) o Alpha build based on user needs o iterative testing with users o Show and tell (x2)
- Sprint 4 (weeks 10-12) o Monitoring and evaluation of Lessons learned and opportunities o Show and tell

3.8 How will you openly share the learnings and outputs from the project as the work develops, both with the sector and DLUHC?

We have demonstrated in previous projects our enthusiasm to share and collaborate throughout the project. This has included:
- Regular end of sprint show and tells, open to external attendees and advertised widely using social media and LDCU communications methods (newsletter, slack)
- Creation of blog content for sharing online
- Creation of on-boarding guides to share learning and support other authorities
- Delivering presentations at sector events and conferences
- Celebrating success through award entries
We will continue to demonstrate this approach with this project. In addition, we have engaged with members of the Netcall Local government low code user forum already and will share our findings with them. Netcall will also be keen to use us as a case study.
Outputs will be available through the low code library available at no charge to all Netcall low code users.
3.9 Describe the scale of economic and financial benefits to be gained from addressing the problem, both at a local and national level. Add detail on how you will estimate future costs and benefits from a potential solution.
There are cashable benefits by moving away from high cost supplier-based software and utilising the low code solution. Our analysis demonstrates that by moving away from four supplier-based solutions will reduce our current spend by just under £200k pa. There is scope for much more reduction in spend with suppliers.
There are a lot of Access databases and Excel spreadsheets that are used within service areas. Whilst they do not attract supplier spend, if replaced with a low code solution, this would reduce the risk of a data breach occurring and the potential fine from the ICO. These systems would have better support in place and would improve service transformation.
Across the areas of focus there are currently unquantified potential benefits in terms of meeting user needs more efficiently and effectively, including:
- Reduced failure demand
- Reduced process inefficiency
- Reduced resource requirement for the process
- Improved customer experience and satisfaction
- Improved reputation
- Increased responsiveness in delivering changing user needs
We have identified that we will undertake monitoring and evaluation activity as part of Sprint O to ensure that there are clear objectives for the project which can be measured and shared.
3.10 How much funding are you applying for to complete the project?
£123,320
3.11 How will the total project budget be used?

Resource (e.g. staff time, supplier, contractor, etc.)	Time / Quantity	Total cost / Value	Who will pay (e.g. Local Digital funding or a particular project partner)
Netcall Software licence	6 months (includes setup along with retention Netcall Software licence after 12-week period to provide ability to share and demonstrate to key stakeholders)	£58,400	Local Digital Funding
Netcall Processional Services (including project management, consultancy and training)	28 days	£24,920	Local Digital Funding
Agency for user research and delivery management capacity	Duration of the alpha project	£40,000	Local Digital Funding