West Midlands Placement Portal – Financial Memorandum of Understanding
Purpose
The purpose of this document is to set out the financial responsibilities for the West Midlands Placement Portal project. This is to make sure the project is: (a) adequately funded and that (b) financial decisions and agreements are made at key stages in the project. It also covers the governance needed to ensure these responsibilities are undertaken with the required due diligence.
Project
The West Midlands Authorities currently benefit from the agreement in place between Birmingham Children’s Trust (BCT) and Antser Holdings for the provision of a regional children’s placement portal. The costs associated with this agreement are recovered via the Recharge Agreement in place between BCT and each LA.
The electronic placement portal is designed to support the operation of the regional frameworks for fostering, supported accommodation and the residential flexible contracting arrangement. The current Antser system is approaching ‘end of life’ and there is a requirement to build a new placement portal solution to meet future requirements and needs. This is proposed to be a new development rather than procuring an ‘off the shelf’ solution which are limited/non-existent within the market.
BCC IT&D on behalf of Birmingham Children’s Trust (BCT) shall undertake a procurement exercise for a new development partner to implement the new solution. BCT shall maintain the ongoing relationships with each local authority. BCT have given financial approval to proceed with the selection of a delivery partner to develop a suitable solution.
The remaining programme costs shall be shared equally between the LA’s after any grant funding has been applied.
The main objective of the West Midlands Placement Portal project is to replace the existing system with a new “fit for purpose” solution that allows the various Local Authority services to provide care placements for children and to manage the placement market more effectively. Building on the Alpha phase already completed, the project will focus on the Beta phase (private) and the delivery of a new operational system. IT&D will engage with Antser regarding any extensions and costs for the current system until a replacement solution is implemented.
DLUHC funding opportunity
Through Birmingham City Council (BCC), the Regional Group is applying for further DLUHC funding for the Beta phase of the project. This could be up to £350,000 towards the solution development. The conditions of such funding are that the solution meets a common local service challenge and that the solution is usable by other Local Authorities. BCT will lead on the bid for the funding with support from the West Midlands Commissioning Hub and IT&D. BCC will apply for the funding on behalf of BCT.
Key stakeholders and Relationships
1. Strategic Commissioning Network (SCN)
2. West Midlands Regional Commissioning Hub
3. Birmingham Children’s Trust
4. Birmingham City Council (BCC)
5. BCC Information, Technology & Digital (IT&D)
6. DLUHC
Relationship Model

Key responsibilities
- The West Midlands Regional Commissioning Hub Manager and the BCT Service Lead are responsible for engaging with the other 13 Local Authorities through the SCN and securing agreement for their shared payment of project costs, both upfront capital costs and ongoing support costs.
- IT&D Delivery Manager will work with all project stakeholders to ensure the technology is applied in the most efficient way and establishing and driving efficient cooperation with all teams involved in the implementation. IT&D Delivery Manager will manage and report on project finances
- BCT will provide commercial cover to IT&D for the project costs at the appropriate stages.
- BCC will apply for DLUHC digital funding on behalf of BCT and the Regional Commissioning Hub. If successful, the funding will be offset against the appropriate project costs.
Project governance
A Placement Portal Project Board comprising of representatives from all the key stakeholders set out above, will be formed with a Terms of Reference to include responsibility for overseeing the project’s finances and ensuring the project is delivered to budget.